RATINAM CRACKERS

Replit Build Document & Master Prompt

Complete System Build — Backend → Frontend — Verified Loop — v1.0

Purpose: Give this document + the Master Prompt (Section 3) to Replit Agent to build the entire system from scratch

Strategy: Single command → agent builds in 16 phases → verifier checks each phase → loop until all tests green → production files ready

Platform: Replit (build) → AWS EC2 t3.small (production). MongoDB Atlas M0 free tier during build; switch to local MongoDB on EC2 at deploy

Build order: Scaffold → Models → Auth → Pricing → Stock → Customers → Estimates → Invoices → POS → Warehouse → ERP React → POS React → Website React → PDF → Seed → Deploy Prep

Verifier: Automated checker (Jest + Playwright + file checks) runs after every phase; phase only completes when all checks pass

Output: Complete deployable codebase + Nginx config + PM2 config + deploy script + full documentation

Budget: Replit Hacker ~₹1,600/mo for build phase; EC2 production ~₹30k/yr; MongoDB Atlas M0 free during build

No mobile app: Not in scope — no React Native, no PWA push, no app store

# Section 1 — How to Use This Document

This document has two parts that work together:

- Part A — Master Replit Prompt (Section 3): The exact text to paste into Replit Agent. It is a self-contained build specification with 16 phases, business rules, quality standards, and a verifier system baked in.

- Part B — Technical Specification (Sections 4 onwards): All schemas, API contracts, code samples, Nginx config, deployment guide. The agent references SPEC.md (this document in markdown form) when it needs exact field names or business rules.

Step-by-step: Start the build on Replit

- Create a new Replit — choose Node.js template (not Bun, not Deno)

- Upload SPEC.md (this document converted to Markdown) into the project root, OR paste the key sections as context when the agent asks

- Open Replit Agent tab (the AI assistant)

- Paste the entire Master Replit Prompt from Section 3 of this document

- Say: 'Build this system exactly as specified. Start with Phase 0. Do not proceed to the next phase until all verifier checks for the current phase pass.'

- Watch the agent work. It builds → runs verifier → fixes failures → loops until phase passes → moves to next phase

- When agent outputs: 'RATINAM CRACKERS BUILD: COMPLETE — All 16 phases verified' → the build is done

- Download the code from Replit (File → Download as ZIP) and follow Section 11 to deploy to AWS EC2

The verifier is the key innovation. After every phase the agent runs scripts/verifier.js --phase=N. If any check fails, the agent must fix and re-run before proceeding. This prevents broken foundations carrying through the build.

## 1.1 What Gets Built — 4 Frontends + 1 API

| System | Tech Stack | Served At | Verified By |
| --- | --- | --- | --- |
| Node.js REST API | Express.js + MongoDB (Mongoose) + Redis (Bull) + Socket.io | api.rathinamcracker.com | Jest + Supertest integration tests |
| ERP Admin Panel | React 18 + Vite + Tailwind + shadcn/ui + React Query + Zustand | erp.rathinamcracker.com | Playwright E2E |
| POS Interface | React 18 + Vite + Tailwind + IndexedDB offline cache | pos.rathinamcracker.com | Playwright E2E |
| Warehouse Dashboard | React 18 + Vite + Tailwind + Socket.io client | wh.rathinamcracker.com | Playwright E2E |
| E-commerce Website | React 18 + Vite + Tailwind + React Helmet (SEO) | rathinamcracker.com | Playwright E2E |

# Section 2 — Replit Project Configuration

## 2.1 Config Files

.replit

run = "npm run dev" entrypoint = "server/index.js" [nix] channel = "stable-24_05" [deployment] run = ["npm", "run", "start"] [[ports]] localPort = 3000 externalPort = 80 [[ports]] localPort = 5173 externalPort = 3000

replit.nix

{ pkgs }: { deps = [ pkgs.nodejs_20 pkgs.nodePackages.npm pkgs.redis pkgs.chromium pkgs.playwright-driver.browsers ]; }

## 2.2 Complete Directory Structure

ratinam-crackers/ ├── .replit ├── replit.nix ├── package.json # root monorepo ├── SPEC.md # this specification (paste as markdown) ├── scripts/ │ ├── verifier.js # phase-by-phase checker — CORE of build loop │ ├── seed.js # seeds test + demo data │ └── deploy-prep.sh # prepares files for EC2 ├── server/ # Node.js Express API │ ├── package.json │ ├── index.js # http server + socket.io + pm2 entry │ ├── app.js # express app (exported, not listening) │ ├── .env.example │ ├── config/ │ │ ├── db.js # mongoose connection │ │ ├── redis.js # ioredis client │ │ └── constants.js │ ├── models/ │ │ ├── Product.js # 5-tier pricing per variant per season │ │ ├── PriceList.js │ │ ├── StockLedger.js # APPEND-ONLY — update hook throws │ │ ├── Location.js │ │ ├── InventoryBatch.js │ │ ├── PurchaseOrder.js │ │ ├── PackingJob.js │ │ ├── StockTransfer.js │ │ ├── Estimate.js │ │ ├── Invoice.js │ │ ├── SalesOrder.js │ │ ├── Customer.js │ │ ├── Supplier.js │ │ ├── Agent.js │ │ ├── Coupon.js │ │ ├── CouponUsage.js │ │ ├── LoyaltyLedger.js │ │ ├── CreditLedger.js │ │ ├── Return.js │ │ ├── DamageLog.js │ │ ├── Barcode.js │ │ ├── BrochureUpload.js │ │ ├── NotificationLog.js │ │ ├── User.js │ │ ├── AuditLog.js │ │ ├── Settings.js │ │ └── Season.js │ ├── middleware/ │ │ ├── auth.js # JWT verification; attaches req.user │ │ ├── rbac.js # requireRole(...roles) │ │ ├── apiKey.js # X-API-Key for savings sync │ │ ├── rateLimiter.js # express-rate-limit │ │ ├── validate.js # Zod wrapper: validate(schema) │ │ ├── audit.js # auto-log all mutations │ │ ├── asyncHandler.js # wraps async route → catches errors │ │ └── errorHandler.js # global error handler │ ├── routes/ │ │ ├── auth.routes.js │ │ ├── product.routes.js │ │ ├── pricing.routes.js │ │ ├── stock.routes.js │ │ ├── barcode.routes.js │ │ ├── brochure.routes.js │ │ ├── customer.routes.js │ │ ├── supplier.routes.js │ │ ├── agent.routes.js │ │ ├── purchase.routes.js │ │ ├── packing.routes.js │ │ ├── estimate.routes.js │ │ ├── invoice.routes.js │ │ ├── transfer.routes.js │ │ ├── order.routes.js │ │ ├── pos.routes.js │ │ ├── return.routes.js │ │ ├── coupon.routes.js │ │ ├── loyalty.routes.js │ │ ├── credit.routes.js │ │ ├── report.routes.js │ │ ├── export.routes.js │ │ ├── import.routes.js │ │ ├── notification.routes.js │ │ ├── sync.routes.js │ │ ├── webhook.routes.js │ │ ├── user.routes.js │ │ └── settings.routes.js │ ├── controllers/ # one controller per route group │ ├── services/ │ │ ├── pricing.service.js # 5-tier resolution engine │ │ ├── stock.service.js # ledger operations + aggregation │ │ ├── barcode.service.js # bwip-js generation │ │ ├── pdf.service.js # Puppeteer PDF generation │ │ ├── excel.service.js # exceljs import/export │ │ ├── brochure.service.js # order brochure parser │ │ ├── notification.service.js # WA + SMS + Email dispatch │ │ ├── coupon.service.js # validation engine │ │ ├── auth.service.js # JWT helpers │ │ └── sync.service.js # savings system sync │ ├── jobs/ │ │ ├── queues.js │ │ ├── pdf.job.js │ │ ├── notification.job.js │ │ ├── export.job.js │ │ └── sync.job.js │ ├── schemas/ # Zod schemas per model │ ├── utils/ │ │ ├── response.js # success() error() paginate() │ │ ├── logger.js # winston │ │ ├── s3.js # S3 upload/download helpers │ │ └── helpers.js │ └── tests/ │ ├── setup.js # mongodb-memory-server │ ├── auth.test.js │ ├── product.test.js │ ├── pricing.test.js # 32 price resolution scenarios │ ├── stock.test.js │ ├── brochure.test.js │ ├── coupon.test.js │ ├── estimate.test.js │ ├── invoice.test.js │ ├── transfer.test.js │ ├── pos.test.js │ ├── notification.test.js │ └── sync.test.js ├── client/ │ ├── erp/ src/pages/{Products,Customers,Suppliers,Agents,Purchase, │ │ Packing,Estimates,Invoices,Transfers,Returns, │ │ Coupons,Reports,Dashboard,Settings,Notifications} │ ├── pos/ src/pages/{Sale,Return,HeldBills,ShiftClose} │ ├── warehouse/ src/pages/{Inward,Putaway,PickTasks,Dispatch,PackingJob, │ │ StockTake,DamageLog,Barcodes} │ └── website/ src/pages/{Home,Catalogue,Product,Cart,Checkout, │ OrderTracking,Offers,About} ├── nginx/ratinam.conf ├── pm2/ecosystem.config.js └── docs/{API.md, DEPLOY.md, ENV.md, WORKING-GUIDE.md}

## 2.3 Environment Variables — Complete

# server/.env.example NODE_ENV=development PORT=3000 # MongoDB # Dev (Replit): use Atlas M0 free tier # Prod (EC2): MONGODB_URI=mongodb://127.0.0.1:27017/ratinam MONGODB_URI=mongodb+srv://<user>:<pass>@cluster0.xxxxx.mongodb.net/ratinam # Redis (Replit has Redis via nix) REDIS_URL=redis://127.0.0.1:6379 # JWT JWT_SECRET=<256-bit-random> JWT_REFRESH_SECRET=<256-bit-random> JWT_ACCESS_EXPIRES=15m JWT_REFRESH_EXPIRES=7d # AWS AWS_ACCESS_KEY_ID=<key> AWS_SECRET_ACCESS_KEY=<secret> AWS_REGION=ap-south-1 AWS_S3_BUCKET=ratinam-crackers # WhatsApp (WATI) WATI_API_ENDPOINT=https://live-server.wati.io/api/v1 WATI_API_TOKEN=<token> # SMS (Twilio) TWILIO_ACCOUNT_SID=<sid> TWILIO_AUTH_TOKEN=<token> TWILIO_SMS_FROM=RATINAM # Email (AWS SES) SES_SMTP_HOST=email-smtp.ap-south-1.amazonaws.com SES_SMTP_PORT=587 SES_SMTP_USER=<user> SES_SMTP_PASS=<pass> EMAIL_FROM=noreply@rathinamcracker.com # Razorpay RAZORPAY_KEY_ID=<key> RAZORPAY_KEY_SECRET=<secret> RAZORPAY_WEBHOOK_SECRET=<secret> # Savings Sync SAVINGS_API_URL=https://deal.rathinamcracker.com/savings-api SAVINGS_API_KEY=<our-outgoing-key> SAVINGS_INCOMING_API_KEY=<their-key-they-send-to-us> # Company defaults (overridden once Settings doc created in DB) COMPANY_NAME=Ratinam Crackers COMPANY_GSTIN=33XXXXX WHOLESALE_QTY_THRESHOLD=10 # CORS origins (comma-separated dev ports) CORS_ORIGINS=http://localhost:5173,http://localhost:5174,http://localhost:5175,http://localhost:5176

## 2.4 Root package.json (Monorepo)

{ "name": "ratinam-crackers", "version": "1.0.0", "workspaces": ["server", "client/erp", "client/pos", "client/warehouse", "client/website"], "scripts": { "dev": "concurrently \"npm run dev -w server\" \"npm run dev -w client/erp\"", "start": "npm run start -w server", "test": "npm run test -w server", "test:e2e": "npx playwright test", "verify": "node scripts/verifier.js", "build:all": "npm run build --workspaces --if-present", "seed": "node scripts/seed.js", "lint": "eslint . --ext .js,.jsx --max-warnings 0" }, "devDependencies": { "concurrently": "^8.2.0", "@playwright/test": "^1.43.0", "eslint": "^8.57.0" } }

## 2.5 Server Dependencies

# server/package.json — dependencies # Core express, mongoose, dotenv, cors, helmet, morgan # Auth bcryptjs, jsonwebtoken # Validation zod # Cache + Queue ioredis, bull # File handling multer, exceljs # Barcode + PDF bwip-js, puppeteer, pdfkit # Rate limiting express-rate-limit # Logging winston # Notifications nodemailer, twilio, axios # AWS @aws-sdk/client-s3, @aws-sdk/s3-request-presigner # Payment razorpay # Dev jest, supertest, mongodb-memory-server, nodemon

## 2.6 Client Dependencies (all 4 React apps)

# Each client/*/package.json — same base # Core react, react-dom # Build @vitejs/plugin-react, vite # Styling tailwindcss, autoprefixer, postcss # Component library @radix-ui/react-* (via shadcn/ui), lucide-react # State + data fetching @tanstack/react-query, zustand # Forms react-hook-form, zod, @hookform/resolvers # Routing react-router-dom # Charts (ERP only) recharts # Barcode scan (Warehouse + POS) @zxing/browser # Offline cache (POS only) idb # Excel exceljs # Notifications react-hot-toast # SEO (Website only) react-helmet-async # Real-time socket.io-client

# Section 3 — Master Replit Agent Prompt

Copy EVERYTHING between the START and END markers below and paste into Replit Agent. Do not modify content — only adapt variable names if you use a different repo structure.

START OF REPLIT AGENT PROMPT — COPY FROM HERE

You are building the complete Ratinam Crackers Business Management System. This is a full-stack Node.js + React.js production application. CRITICAL INSTRUCTION: READ THIS ENTIRE PROMPT BEFORE WRITING ANY CODE. Build EXACTLY as specified. No simplified versions. No placeholders. Every phase must pass its verifier before you proceed to the next. The system must be complete and deployable when all 16 phases pass. ========================================================= TECHNOLOGY STACK — FIXED, DO NOT CHANGE ========================================================= Backend: Node.js 20 + Express.js 4 + MongoDB 7 (Mongoose) + Redis (Bull) Frontend: React 18 + Vite + Tailwind CSS + shadcn/ui + React Query + Zustand Real-time: Socket.io 4 Testing: Jest + Supertest (API) + Playwright (E2E) PDF: Puppeteer + PDFKit Excel: exceljs Barcode: bwip-js (generate) + @zxing/browser (scan) Offline: IndexedDB via idb library (POS only) Notifications: WATI (WhatsApp) + Twilio (SMS) + Nodemailer+SES (Email) Payment: Razorpay Storage: AWS S3 ========================================================= PROJECT STRUCTURE ========================================================= Create this exact monorepo structure: ratinam-crackers/ ├── scripts/verifier.js ← THE MOST IMPORTANT FILE ├── scripts/seed.js ├── scripts/deploy-prep.sh ├── server/ ← Node.js API ├── client/erp/ ← React ERP Panel ├── client/pos/ ← React POS ├── client/warehouse/ ← React Warehouse ├── client/website/ ← React E-commerce ├── nginx/ratinam.conf ← Production Nginx config ├── pm2/ecosystem.config.js └── docs/ ← API.md, DEPLOY.md, ENV.md ========================================================= CORE BUSINESS RULES — MEMORISE THESE ========================================================= RULE 1 — PRICING (5 tiers, client-confirmed): Tier 1: purchase = internal cost only, NEVER on any customer document Tier 2: wholesaleBulk = WHOLESALE customers OR qty >= threshold on any line Tier 3: retailOnline = retail POS + website + walk-in ALL get THE SAME PRICE Tier 4: retailEst = ERP retail estimate module only Tier 5: agent = agent billing their assigned customers only RULE 2 — WHOLESALE QTY TRIGGER: if (lineQty >= settings.wholesaleQtyThreshold) → use Tier 2 Default threshold = 10. Config in Settings collection. Applied per line item, not total cart. Applies to ALL customer types including RETAIL and WALK_IN. API response MUST include: resolutionReason + bulkRateApplied: bool RULE 3 — STOCK LEDGER IS IMMUTABLE: StockLedger = append-only. NEVER update or delete records. Add pre-save hook that throws Error on any update attempt. Current stock = SUM(IN) - SUM(OUT/DAMAGE/RESERVE) via MongoDB aggregation. Types: IN, OUT, MOVE, ADJUST, DAMAGE, RESERVE, UNRESERVE RULE 4 — COUPON VALIDATION IS ALWAYS SERVER-SIDE: Client sends {code, cartTotal, customerId, channel} to POST /coupons/validate Server returns discountAmount. Client NEVER calculates discount. Coupon usage recorded ONLY after order confirmed, not at validation. RULE 5 — BROCHURE EXCEL UPLOAD: Column A header = 'Code' (case-insensitive) = ERP product code Column F header = 'Qty' = quantity customer wants Parser uses exceljs. Match by HEADER NAME not column position. Rows with qty=0 or blank = silently skipped. Unmatched codes = returned in unmatchedCodes[] array. RULE 6 — NOTIFICATIONS (3-channel fallback chain): Try WhatsApp (WATI) → if fail/undelivered 2min → Try SMS (Twilio) → if fail → Try Email (Nodemailer+SES) ALL notifications queued via Bull. NEVER synchronous. 38 events total: 17 customer + 21 staff. ALL must be wired. RULE 7 — API RESPONSE STANDARD: ALWAYS use utils/response.js: success(res, data) or error(res, msg) NEVER use res.json() directly in controllers. ALWAYS include resolutionReason in price responses. RULE 8 — SECURITY: NEVER return hashedPassword or pin in any API response (User.toJSON strips them) NEVER store JWT in localStorage (use httpOnly cookie for refresh token) NEVER hardcode credentials (always process.env) NEVER expose S3 keys (always presigned URLs) bcrypt rounds = 12 minimum ========================================================= VERIFIER SYSTEM — THE BUILD LOOP ========================================================= scripts/verifier.js is the gatekeeper between phases. Usage: node scripts/verifier.js --phase=N run checks for phase N node scripts/verifier.js --phase=all run all phases 0-15 The verifier: 1. Runs all checks defined for that phase 2. For each check: logs green checkmark (pass) or red X (fail) 3. If any check fails: prints 'PHASE N: X FAILURES' and exits code 1 4. If all pass: prints 'PHASE N: ALL CHECKS PASSED' and exits code 0 YOUR LOOP RULE: After running verifier for phase N: IF result = FAILURES → fix every failure → re-run verifier → loop IF result = ALL CHECKS PASSED → start phase N+1 NEVER skip the verifier. NEVER proceed with failures. After all 16 phases pass, run: node scripts/verifier.js --phase=all When output shows all 16 phases passed, print: RATINAM CRACKERS BUILD: COMPLETE All 16 phases verified. System ready for deployment. ========================================================= PHASE 0 — SCAFFOLD + VERIFIER + DEPENDENCIES ========================================================= CREATE: scripts/verifier.js Structure: const checks = { 0: checkPhase0, 1: checkPhase1, ..., 15: checkPhase15 }; Each checkPhaseN() = async function returning [{name, passed, detail?}] Checks use: fs.existsSync, require() try/catch, supertest, child_process.exec Output: coloured with \x1b[32m (green) and \x1b[31m (red) ANSI codes Phase 0 checks: [FILE] .replit exists [FILE] package.json has 'workspaces' array [FILE] server/package.json exists [FILE] server/.env.example exists with all 25 required variable names [FILE] All 4 client/*/package.json files exist [FILE] All 26 server/models/*.js files exist [FILE] All 29 server/routes/*.js files exist [FILE] All 10 server/services/*.js files exist [FILE] All 5 server/jobs/*.js files exist [FILE] scripts/seed.js exists [FILE] scripts/deploy-prep.sh exists CREATE: All directory structure and empty placeholder files Each placeholder .js exports an empty object or placeholder function This allows require() to succeed in verifier checks INSTALL: All dependencies as listed in Section 2.5 and 2.6 Run: node scripts/verifier.js --phase=0 Fix all failures. Repeat until: PHASE 0: ALL CHECKS PASSED ========================================================= PHASE 1 — DATABASE MODELS ========================================================= Implement all 26 Mongoose models. CRITICAL MODELS: StockLedger.js: Fields: productId(ObjectId,req), variantId(String,req), locationId(ObjectId,req), binLocation(String), type(enum[IN,OUT,MOVE,ADJUST,DAMAGE,RESERVE,UNRESERVE],req), qty(Number,req), batchNo(String), refType(String), refId(ObjectId), actorId(ObjectId,req), channel(String), notes(String), ts(Date,default:now,immutable:true) NO timestamps:true, NO versionKey CRITICAL: Add pre-hook to block ALL updates: schema.pre(['updateOne','findOneAndUpdate','updateMany','replaceOne'], function(){ throw new Error('StockLedger is append-only. Use stock.service.js addStockMovement().'); }); Index: { productId:1, variantId:1, locationId:1, ts:-1 } Product.js: variants is an array of: { variantId(String,req), size(String,req), priceLists: Map<priceListId → {purchase,wholesaleBulk,retailOnline,retailEst,agent}>, customPrices: [{customerId,price,validFrom,validUntil,setBy,reason}] } Note: retailOnline is ONE field used for ALL of: retail POS, website, walk-in. User.js: Add toJSON() that removes hashedPassword and pin Add static findByCredentials(username, password) → bcrypt compare Add static findByPin(username, pin, locationId) → bcrypt compare PIN Index: { username: 1 } unique Coupon.js: Add pre-save validation: if type=percent, discountValue must be 1-100 Virtual: remainingUses = usageLimit===0 ? Infinity : usageLimit - usedCount Settings.js: Single document collection (use findOneAndUpdate with upsert:true) Fields: companyName, gstin, address, bankDetails, defaultHSN(default:'3604'), invoiceStartNumber(default:1), financialYear, defaultPriceListId, wholesaleQtyThreshold(default:10), logoS3Key, brandColors, razorpayKeyId, watiEndpoint, watiToken, twilioSid, twilioToken, sesSmtpHost, sesSmtpUser, sesSmtpPass, emailFrom, savingsApiUrl, savingsApiKey server/tests/setup.js: Uses mongodb-memory-server (MongoMemoryServer) beforeAll: start server, connect mongoose afterAll: disconnect, stop server beforeEach: clear ALL collections (Model.deleteMany({}) for each model) server/tests/pricing.test.js — 32 scenarios: For each: create product with all 5 tiers, call pricing.service.resolvePrice(), assert: correct resolvedPrice + correct resolutionReason + correct bulkRateApplied Scenarios cover ALL combinations: channels: POS, WEBSITE, ERP_WHOLESALE_ESTIMATE, ERP_RETAIL_ESTIMATE, ERP_INVOICE customerTypes: RETAIL, WHOLESALE, AGENT_CUSTOMER, VIP, WALK_IN (no customerId) qty: below threshold (9), at threshold (10), above threshold (12) custom override: valid date, expired date Phase 1 checks: [MODEL] All 26 models can be require()d without error [DB] MongoDB connects using test connection string [DB] Redis connects [MODEL] Product model: creating without required field throws ValidationError [MODEL] StockLedger: updateOne throws immutability error [MODEL] User.toJSON(): no hashedPassword or pin in output [MODEL] Coupon pre-save: type=percent with value=150 throws ValidationError [TEST] All 32 pricing tests pass (jest pricing.test.js) Run: node scripts/verifier.js --phase=1 Fix all failures. Repeat until: PHASE 1: ALL CHECKS PASSED ========================================================= PHASE 2 — API FOUNDATION: AUTH + MIDDLEWARE + ERROR HANDLING ========================================================= CREATE: server/app.js app = express() Middleware stack (ORDER MATTERS): 1. helmet() — security headers 2. cors({ origin: CORS_ORIGINS.split(','), credentials: true }) 3. express.json({ limit: '10mb' }) 4. express.urlencoded({ extended: true, limit: '10mb' }) 5. morgan('combined', { stream: logger.stream }) 6. rateLimiter (200 req/15min per IP default) 7. All route mounts at /api/v1/ 8. 404 handler 9. Global error handler (LAST) CREATE: server/middleware/asyncHandler.js module.exports = fn => (req,res,next) => Promise.resolve(fn(req,res,next)).catch(next) EVERY controller must wrap async functions with asyncHandler CREATE: server/middleware/auth.js verifyToken: extract Bearer token from Authorization header verify with JWT_SECRET → attach req.user = {id,role,locationIds,maxDiscountPct} if missing/invalid/expired → 401 with appropriate error code optionalToken: same but does not block if no token (for public + auth routes) CREATE: server/middleware/rbac.js requireRole = (...roles) => (req,res,next) => roles.includes(req.user?.role) ? next() : next(new ForbiddenError('Access denied')) CREATE: server/middleware/errorHandler.js Global error handler: (err, req, res, next) => Map error types: ZodError → 400, code: VALIDATION_ERROR, include field-level errors Mongoose ValidationError → 400, code: VALIDATION_ERROR Mongoose 11000 (duplicate) → 409, code: DUPLICATE_KEY, include field name JsonWebTokenError → 401, code: INVALID_TOKEN TokenExpiredError → 401, code: TOKEN_EXPIRED Custom NotFoundError → 404 Custom ForbiddenError → 403 Default → 500 (hide details in production, show in dev) CREATE: server/utils/response.js success(res, data, statusCode=200, meta={}) → res.status(statusCode).json({ success:true, data, meta }) error(res, message, statusCode=400, code='BAD_REQUEST', fields=[]) → res.status(statusCode).json({ success:false, error:{code,message,fields} }) paginate(res, data, total, page, limit) → success(res, data, 200, { page, limit, total, pages: ceil(total/limit) }) CREATE: server/routes/auth.routes.js + server/controllers/auth.controller.js POST /api/v1/auth/login body: { username, password } → User.findByCredentials() → generate accessToken + refreshToken → store refreshToken hash in Redis with TTL = JWT_REFRESH_EXPIRES → return { success:true, data:{ accessToken, user:{id,name,role,locationIds} } } → set refreshToken as httpOnly cookie Rate limit: 5 requests per 15 min per IP POST /api/v1/auth/pin-login body: { username, pin, locationId } → User.findByPin() → same token generation Rate limit: 5 per 15min per IP POST /api/v1/auth/refresh → Read refreshToken from httpOnly cookie or body → Verify against Redis (not blacklisted) → Verify JWT signature → Return new accessToken POST /api/v1/auth/logout → Blacklist refreshToken in Redis → Clear httpOnly cookie Phase 2 checks: [API] POST /auth/login with seed admin credentials → 200 + accessToken [API] POST /auth/login with wrong password → 401 [API] GET /api/v1/products (protected) without token → 401 [API] GET /api/v1/products with expired token → 401 code:TOKEN_EXPIRED [API] POST /auth/refresh with valid refresh token → 200 + new accessToken [API] Route with requireRole(['ADMIN']) as Cashier → 403 [API] POST /auth/login 6 times → 6th attempt → 429 [SHAPE] Error responses always: {success:false, error:{code,message}} [TEST] auth.test.js all tests pass Run: node scripts/verifier.js --phase=2 Fix all failures. Repeat until: PHASE 2: ALL CHECKS PASSED ========================================================= PHASE 3 — PRICING ENGINE + PRODUCT API ========================================================= CREATE: server/services/pricing.service.js async function resolvePrice({ productId, variantId, qty, customerId, channel, priceListId, userRole }) Returns: { resolvedPrice, tier, resolutionReason, bulkRateApplied, thresholdUsed } ALGORITHM (execute in EXACTLY this order): 1. Load product + find variant by variantId 2. Load active price list ID (use passed priceListId or fetch from Settings) 3. Get prices = variant.priceLists.get(activePriceListId) If no prices found: throw Error('No prices for this variant/season') 4. Load threshold = Settings.wholesaleQtyThreshold ¦¦ 10 5. IF customerId provided: check variant.customPrices for active override (validFrom <= now <= validUntil) IF found: return { resolvedPrice:override.price, tier:'customOverride', resolutionReason:'custom_price_override', bulkRateApplied:false, thresholdUsed:threshold } 6. IF customerId provided: load customer.customerType ELSE: customerType = 'WALK_IN' 7. Determine tier: if customerType === 'WHOLESALE': tier='wholesaleBulk', reason='customer_type_wholesale' elif qty >= threshold: tier='wholesaleBulk', reason='wholesale_qty_rule' elif channel === 'ERP_RETAIL_ESTIMATE': tier='retailEst', reason='retail_estimate_channel' elif userRole === 'AGENT' and channel startsWith 'ERP': tier='agent', reason='agent_billing' else: tier='retailOnline', reason='retail_standard' # This covers: RETAIL POS + WEBSITE + WALK_IN + VIP retail = ALL same price 8. return { resolvedPrice:prices[tier], tier, resolutionReason:reason, bulkRateApplied: tier==='wholesaleBulk', thresholdUsed:threshold } Also export: async function resolveLineItems(items[], context) → resolves prices for array CREATE: All product routes (product.routes.js + product.controller.js): GET /api/v1/products Auth: required. Query: category, status, onlineDisplay, search, page(1), limit(20) Returns paginated product list. Purchase rate included for Manager+ roles. For Cashier/Agent: omit purchase rate from response. GET /api/v1/products/public Auth: API key (for website) OR no auth. Returns: only onlineDisplay=true products. Price field: ONLY retailOnline tier. NO purchase rate. NO other tiers. POST /api/v1/products Auth: Manager+. Body: full product object with variants[]. After save: generate barcode for each variant, save to Barcode collection. Trigger audit log. PUT /api/v1/products/:id → update. Auth: Manager+. DELETE /api/v1/products/:id → set status=Discontinued. Auth: Admin only. GET /api/v1/products/:id/price Auth: required. Query: qty(required), customerId, channel(required), priceListId Returns: { resolvedPrice, tier, resolutionReason, bulkRateApplied, thresholdUsed } POST /api/v1/products/:id/custom-price Auth: Admin. Body: { customerId, variantId, price, validFrom, validUntil, reason } Adds to variant.customPrices array. CREATE: pricing routes: GET/POST /api/v1/price-lists PUT /api/v1/price-lists/:id/activate → sets isActive=true, others to false GET /api/v1/price-lists/compare?listA=X&listB=Y → side-by-side comparison Phase 3 checks: [TEST] All 32 pricing scenarios pass (pricing.test.js — from Phase 1) [API] GET /products returns paginated list with correct shape [API] GET /products/public returns ONLY onlineDisplay=true, ONLY retailOnline price [API] GET /products/public response: NO purchase field present [RULE] GET /products/:id/price?qty=10&channel=POS → bulkRateApplied=true [RULE] GET /products/:id/price?qty=9&channel=POS → bulkRateApplied=false [RULE] GET /products/:id/price?qty=5 with WHOLESALE customer → bulkRateApplied=true [RULE] Price response always has: resolutionReason field [RULE] Custom price override returned when date is valid [TEST] product.test.js all tests pass Run: node scripts/verifier.js --phase=3 Fix all failures. Repeat until: PHASE 3: ALL CHECKS PASSED ========================================================= PHASE 4 — STOCK SYSTEM + BARCODES + PURCHASE ORDERS ========================================================= CREATE: server/services/stock.service.js async getStockLevel(productId, variantId, locationId): MongoDB aggregation on StockLedger: $match: { productId, variantId, locationId } $group: { _id: null, inQty: $sum of qty where type IN ['IN','UNRESERVE'], outQty: $sum of qty where type IN ['OUT','DAMAGE','RESERVE','ADJUST_OUT'], adjustIn: $sum where type=ADJUST and qty > 0, adjustOut: $sum where type=ADJUST and qty < 0 } Return: inQty + adjustIn - outQty + adjustOut NOTE: ADJUST records use positive qty for additions, negative for subtractions async addStockMovement(data): Creates new StockLedger document. After save: emit socket.io event 'stock:updated' to relevant location room. After save: check if new stock level < reorder threshold → emit 'low_stock:alert' Returns saved document. async validateStockSufficient(productId, variantId, locationId, requiredQty): const available = await getStockLevel(...) return { sufficient: available >= requiredQty, available } async bulkValidateStock(items[], locationId): Validates multiple items at once. Returns array of { ...item, sufficient, available }. CREATE: stock routes: GET /api/v1/stock/levels Query: locationId, productId, category, lowStockOnly(bool) Returns: [{productId, variantId, locationId, currentQty, reorderLevel, isLow}] GET /api/v1/stock/ledger Auth: Manager+. Query: productId, locationId, type, dateFrom, dateTo, page, limit POST /api/v1/stock/receive Auth: Warehouse+. Body: {purchaseOrderId, warehouseId, items[{productId,variantId,qty,batchNo,damagedQty}]} For each item: call addStockMovement(type='IN') If damagedQty > 0: call addStockMovement(type='DAMAGE') + create DamageLog Generate barcode for each non-damaged batch Update PO item received quantities Return: { received, damaged, barcodes[] } POST /api/v1/stock/adjust Auth: Admin. Body: {productId, variantId, locationId, qty, reason(required), type:'ADJUST'} Creates ADJUST record. reason is mandatory — throw 400 if missing. CREATE: server/services/barcode.service.js async generateProductBarcode(productId, variantId, batchNo, locationId): code = 'RC-' + shortId() (or use product code + batch) pngBuffer = await bwipjs.toBuffer({ bcid:'code128', text:code, scale:3, height:10 }) qrBuffer = await bwipjs.toBuffer({ bcid:'qrcode', text:JSON.stringify({type:'product',code,productId,variantId}), scale:4 }) Save Barcode document: { code, type:'product', entityId:productId, locationId, batchNo } Return { code, pngBase64:pngBuffer.toString('base64'), qrBase64 } async lookupBarcode(code): Find Barcode by code field Populate entityId based on type (product → Product, transfer → StockTransfer, etc.) Return { type, entityId, entityData } async generateLabelHTML(barcodes[]): Return printable HTML with CSS grid of labels Each label: product name, pack content, batch no, CODE128 barcode image (base64), QR code CSS: @media print { page margins 5mm, labels in 3-column grid } CREATE: barcode routes: POST /api/v1/barcodes/generate body:{productId,variantId,batchNo,locationId} GET /api/v1/barcodes/scan/:code returns entity context POST /api/v1/barcodes/print-batch body:{barcodes:[]} returns HTML string CREATE: purchase order routes: GET /api/v1/purchase-orders filter:status,supplierId,dateFrom,dateTo POST /api/v1/purchase-orders create PO; send email to supplier with PDF (queued) GET /api/v1/purchase-orders/:id PUT /api/v1/purchase-orders/:id/receive → calls stock.service.addStockMovement POST /api/v1/purchase-orders/:id/return → OUT records + debit note Phase 4 checks: [TEST] stock.test.js all pass [RULE] POST /stock/receive creates correct IN StockLedger records [RULE] GET /stock/levels returns aggregated qty (not raw ledger count) [RULE] POST /stock/adjust without reason → 400 [RULE] StockLedger.findOneAndUpdate() throws immutability error [API] POST /barcodes/generate returns base64 PNG (non-empty string) [API] GET /barcodes/scan/:code returns type + entityData [API] POST /barcodes/print-batch returns HTML string with 'barcode' in content Run: node scripts/verifier.js --phase=4 Fix all failures. Repeat until: PHASE 4: ALL CHECKS PASSED ========================================================= PHASE 5 — CUSTOMERS, SUPPLIERS, AGENTS + IMPORT/EXPORT ========================================================= Customer routes (customer.routes.js): GET /customers search:name/phone/gstin/city/agentId paginated POST /customers validate phone unique; on success: attempt savings sync (async, non-blocking) PUT /customers/:id update; re-sync savings (async) DELETE /customers/:id deactivate (status field), NOT hard delete GET /customers/:id/statement all CreditLedger entries chronological + running balance POST /customers/:id/payment body:{amount,date,reference} → create CreditLedger entry type=PAYMENT → update Customer.outstandingBalance (subtract) → trigger notification 'payment_received' GET /customers/:id/loyalty all LoyaltyLedger entries + current balance Supplier routes: standard CRUD (GET list, GET:id, POST, PUT, soft DELETE) Agent routes: GET /agents GET /agents/:id POST /agents PUT /agents/:id GET /agents/:id/commission body filter:{dateFrom,dateTo} → aggregate invoices where agentId=this + confirmed → calc commission per tier → return itemised commission list + total PUT /agents/:id/commission/mark-paid body:{period,amount} GET /agents/:id/targets return target vs actual for current month/season CREATE: server/services/excel.service.js async parseImport(module, buffer): Open workbook from buffer using exceljs Get header row (row 1) → build column index map by header name (toLowerCase().trim()) Iterate data rows: Extract values by column header (NOT position) Validate required fields → if missing: add to errorRows Run module-specific validation (phone format, GSTIN format, etc.) Return { validRows[], errorRows[{row, reason}] } async generateExport(module, data, options): Create ExcelJS Workbook Add worksheet with styled header row (bold, background colour) Add data rows Return workbook.xlsx.writeBuffer() async generateTemplate(module): Create workbook with header row + one example row (greyed out) Add data validation dropdowns for enum fields (category, customerType, etc.) Return workbook.xlsx.writeBuffer() Import routes (import.routes.js): POST /api/v1/import/:module (multipart, field:'file', .xlsx only) multer memory storage (limit 10MB) Call excel.service.parseImport(module, req.file.buffer) For each valid row: call appropriate service to create record Return { imported: count, errors: [{row, reason}] } GET /api/v1/import/template/:module Call excel.service.generateTemplate(module) Return as download: Content-Disposition: attachment; filename=[module]-template.xlsx Export routes (export.routes.js): GET /api/v1/export/:module Accept same query params as list endpoints Fetch all matching data (no pagination limit for export) Call excel.service.generateExport(module, data) Return as download: Content-Disposition: attachment Phase 5 checks: [API] POST /customers with duplicate phone → 409 with field:'phone' [API] GET /customers?phone=X → returns matching customer [API] GET /customers/:id/statement returns entries sorted by date + running balance [API] POST /customers/:id/payment → outstandingBalance decreases correctly [IMPORT] POST /import/customers with valid xlsx → success count > 0 [IMPORT] POST /import/customers with invalid file type → 400 [IMPORT] POST /import/customers with duplicate phone in rows → error row returned [EXPORT] GET /export/customers → Content-Type contains 'spreadsheetml' [TMPL] GET /import/template/customers → valid xlsx with correct headers [TEST] customer import columns matched by header name not position Run: node scripts/verifier.js --phase=5 Fix all failures. Repeat until: PHASE 5: ALL CHECKS PASSED ========================================================= PHASE 6 — ESTIMATES, INVOICES, COUPONS, TRANSFERS ========================================================= CREATE: server/services/coupon.service.js async validateCoupon({ code, cartTotal, customerId, channel, items[] }): 1. Find coupon by code (case-insensitive). If not found: return {valid:false, error:'NOT_FOUND'} 2. Check status==='active'. If not: return {valid:false, error:'COUPON_INACTIVE'} 3. Check now >= validFrom AND now <= validUntil. If not: return {valid:false, error:'EXPIRED'} 4. Check usageLimit===0 OR usedCount < usageLimit. If not: return {valid:false, error:'LIMIT_REACHED'} 5. Check perCustomerLimit: if set, query CouponUsage.count({couponId, customerId}) < limit 6. Check channel in coupon.applicableChannels OR coupon.applicableChannels includes 'ALL' 7. If customerId: load customer type. Check customerType in coupon.applicableCustomerTypes 8. Check cartTotal >= coupon.minOrderValue 9. Calculate discountAmount: flat: min(coupon.discountValue, cartTotal) percent: min(cartTotal * discountValue/100, maxDiscountCap¦¦Infinity) minorder: flat discountValue bxgy: (floor(itemQty/buyQty) * getQty) * itemPrice bundle/firstorder/agentpromo: same as flat or percent 10. Return {valid:true, discountAmount, discountDescription, couponId} IMPORTANT: validateCoupon NEVER modifies the coupon document. Coupon usage only recorded AFTER order/invoice confirmed. Coupon routes: GET /coupons/public → active, autoApply=true coupons for website offers page POST /coupons/validate → no auth required. Returns discount amount. GET /coupons → all coupons (Manager+) POST /coupons → create (Manager+) PUT /coupons/:id → update/pause/resume GET /coupons/:id/usage-report → usage analytics Estimate routes: POST /estimates body:{type, customerId, priceListId, agentId, items[{productId,variantId,qty}], couponCode, stockReserved, logisticsNotes} For each item: call pricing.service.resolvePrice() → store resolvedPrice + resolutionReason If couponCode: call coupon.service.validateCoupon() → store couponDiscount Validate stock (warn only if insufficient — save estimate regardless) If stockReserved: create RESERVE StockLedger entries Generate estimate number (sequential) Queue: estimate PDF generation (pdf job) Trigger: estimate_created notification POST /estimates/from-brochure body:{uploadId, customerId, priceListId} Load BrochureUpload by uploadId → get matchedItems[] Create estimate with all matched items (prices resolved) Return: { estimate, unmatchedCodes[] } PUT /estimates/:id/convert body:{paymentMode, logisticsDetails, couponCode?} HARD block: validate ALL items have sufficient stock Create Invoice document (copy all estimate data + add invoice-specific fields) For each line: addStockMovement(type='OUT', ref:{type:'INVOICE',id:invoice._id}) If coupon: create CouponUsage record; increment coupon.usedCount If retail customer: award loyalty points (Net amount / 100 * earn_rate points) Create LoyaltyLedger EARN entry If credit paymentMode: update Customer.outstandingBalance += netAmount Create CreditLedger INVOICE entry Queue: invoice PDF generation Trigger: invoice_generated notification Update estimate status = 'converted', convertedInvoiceId = invoice._id PUT /estimates/:id/reserve → create RESERVE StockLedger entries GET /estimates filter:type,customerId,agentId,status,dateFrom,dateTo Invoice routes: POST /invoices (direct invoice, same logic as estimate convert) GET /invoices filter:invoiceNo,customerId,agentId,dateFrom,dateTo,financialYear GET /invoices/:id/pdf → return presigned S3 URL for invoice PDF POST /invoices/:id/share → queue WhatsApp + Email with PDF link GET /invoices/gst-report → GSTR-1 formatted data Transfer routes: POST /transfers body:{fromLocationId,toLocationId,stops[],items[{productId,variantId,batchNo,qty}]} Validate stock at source for each item If items above approval threshold: status='pending_approval', notify manager Else: status='draft' PUT /transfers/:id/dispatch Validate status is draft or approved For each item: addStockMovement(type='RESERVE', locationId:fromLocation) Generate transfer note QR: encode transferId Generate Transfer Note PDF (queued) status = 'in_transit' Notify destination manager (transfer_dispatched) PUT /transfers/:id/receive body:{items[{productId,variantId,receivedQty}]} For each item: addStockMovement(type='IN', locationId:toLocation) For each item: addStockMovement(type='UNRESERVE', locationId:fromLocation) If receivedQty !== expectedQty: record discrepancy, notify owner status = 'received' Notify source (transfer_received) GET /transfers/pending all transfers in 'in_transit' or 'pending_approval' status Phase 6 checks: [TEST] coupon.test.js all tests pass [TEST] estimate.test.js all tests pass [RULE] POST /coupons/validate with expired coupon → {valid:false, error:'EXPIRED'} [RULE] POST /coupons/validate with per-customer limit exceeded → {valid:false} [RULE] POST /estimates creates estimate with resolvedPrice + resolutionReason on each item [RULE] PUT /estimates/:id/convert with insufficient stock → 400 error [RULE] PUT /estimates/:id/convert creates Invoice + OUT StockLedger records [RULE] PUT /estimates/:id/convert records CouponUsage if coupon applied [RULE] PUT /transfers/:id/dispatch creates RESERVE stock records [RULE] PUT /transfers/:id/receive creates IN + UNRESERVE records at correct locations Run: node scripts/verifier.js --phase=6 Fix all failures. Repeat until: PHASE 6: ALL CHECKS PASSED ========================================================= PHASE 7 — POS API + BROCHURE PARSER + RETURNS + PACKING ========================================================= CREATE: server/services/brochure.service.js async parseBrochure(buffer, priceListId, customerId, userRole): Open Excel from buffer using exceljs Find header row (row 1). Build column map by header name (case-insensitive). IF 'code' column not found: throw Error('Column structure not recognised. Expected Code header in first row.') IF 'qty' column not found: throw Error('Column structure not recognised. Expected Qty header.') Iterate rows starting row 2: code = row.getCell(codeColIdx).text.trim() qty = parseInt(row.getCell(qtyColIdx).text) remarks = row.getCell(remarksColIdx)?.text ¦¦ '' IF qty <= 0 OR isNaN(qty): skip row silently product = await Product.findOne({ code: code, status: 'Active' }) IF not found: push to unmatchedCodes[] and continue Determine variant (match by pack content from Col C if available, else use first variant) price = await pricing.service.resolvePrice({productId, variantId, qty, customerId, channel:'ERP_WHOLESALE_ESTIMATE', priceListId, userRole}) push to matchedItems[] Return { matchedItems[], unmatchedCodes[], totalRows, matchedCount } async generateBrochureTemplate(priceListId, tier='wholesaleBulk', categoryFilter): Fetch all active, onlineDisplay=true products (or all active if no filter) Create ExcelJS workbook Headers: Code ¦ Product Name ¦ Pack Content ¦ Unit ¦ Rate Per Box ¦ Qty ¦ Amount ¦ Remarks Pre-fill: Code, Product Name, Pack Content, Unit, Rate (from priceList[tier]) Lock/grey Cols A-E and G (read-only visual hint via cell style) Leave Col F (Qty) blank for customer to fill Col G formula: =E{row}*F{row} Return workbook buffer Brochure routes: POST /brochure/upload multipart field:'brochure' (.xlsx, .xls only, max 5MB) Validate MIME type. Store in BrochureUpload document. Return { uploadId, fileName, fileSize, uploadedAt } GET /brochure/parse/:uploadId query:customerId,priceListId Load BrochureUpload, get file buffer Call brochure.service.parseBrochure() Return { matchedItems[], unmatchedCodes[], totalRows, matchedCount } POST /brochure/create-estimate/:uploadId body:{customerId, priceListId, couponCode?} Parse brochure → create Estimate document from matchedItems Return { estimate, unmatchedCodes[] } GET /brochure/generate-template query:priceListId,tier,category Call brochure.service.generateBrochureTemplate() Return as Excel download POS routes: POST /pos/sale body: { customerId?, locationId, shiftId, paymentMode, items[{productId,variantId,qty}], couponCode?, loyaltyPointsRedeem?, X-Idempotency-Key header } Check idempotency: if key in Redis → return cached response (no duplicate) For each item: resolvePrice(channel='POS') bulkValidateStock() for all items at locationId validateCoupon() if couponCode provided Validate loyalty redemption if loyaltyPointsRedeem > 0: check customer.loyaltyPoints >= loyaltyPointsRedeem loyaltyDiscount = loyaltyPointsRedeem * redemption_rate If paymentMode=CREDIT: check customer.outstandingBalance + netAmount <= customer.creditLimit USE MongoDB transaction (session) for atomicity: Create SalesOrder document Create Invoice document addStockMovement(OUT) for each item Record CouponUsage Deduct loyalty points: LoyaltyLedger REDEEM + update Customer.loyaltyPoints Earn new loyalty points (if retail): LoyaltyLedger EARN + update Customer.loyaltyPoints If CREDIT: CreditLedger INVOICE + Customer.outstandingBalance += netAmount END transaction Cache response in Redis with idempotency key (TTL 24hr) Queue: invoice PDF generation, receipt notification Return: invoice with all line items + resolvedPrices POST /pos/return body:{invoiceId, items[{productId,variantId,qty}], reason} Load original invoice. Validate items are in it. Validate return window (Settings.returnWindowDays, default 7) Create Return document addStockMovement(IN) for each returned item at shop location Generate credit note. Queue PDF. If original was CREDIT: CreditLedger RETURN + Customer.outstandingBalance -= refundAmount Trigger: return_accepted notification POST /pos/hold body:{cart, customerId?, note} Store cart as JSON in Redis: key=pos:hold:{locationId}:{uuid}, TTL=4hrs Return { holdId } GET /pos/held?locationId=X Scan Redis keys matching pos:hold:{locationId}:* Return array of held bills GET /pos/products?locationId=X Return all active products with current stock at locationId Optimised for POS: only fields needed for quick-add (id, code, name, variants, stock) This is the endpoint that populates the IndexedDB offline cache GET /pos/shift-summary?shiftId=X Aggregate all POS sales for this shift POST /pos/shift-close body:{shiftId, closingCash} Mark shift as closed. Calculate over/short. Queue: end-of-day email to owner + manager Trigger: daily_summary notification Packing job routes: GET /packing-jobs GET /packing-jobs/:id POST /packing-jobs PUT /packing-jobs/:id/complete For each raw material: addStockMovement(OUT, ref:packingJob) For each finished good: generate new batch no + barcode; addStockMovement(IN) For each waste item: addStockMovement(DAMAGE) + DamageLog entry status = 'completed' Trigger: packing_complete notification Return routes: POST /returns/customer → handled by /pos/return above or ERP equivalent POST /returns/supplier body:{purchaseOrderId, items[], reason} addStockMovement(OUT) for returned items Generate debit note PDF (queued) Queue email to supplier POST /returns/online body:{orderId, items[], reason} Initiate Razorpay refund via razorpay.payments.refund() addStockMovement(IN) for returned items (to warehouse) Create Return document Trigger: refund_processed notification Damage routes: POST /damage body:{locationId,productId,variantId,batchNo,qty,category,description,photoBase64?} addStockMovement(DAMAGE) Create DamageLog document. If photo: upload to S3. Trigger: damage_logged notification GET /damage filter:locationId,category,dateFrom,dateTo Phase 7 checks: [TEST] brochure.test.js all tests pass [TEST] pos.test.js all tests pass [RULE] POST /brochure/upload with non-xlsx → 400 [RULE] GET /brochure/parse/:id returns matchedItems + unmatchedCodes [RULE] GET /brochure/generate-template returns valid xlsx download [RULE] POST /pos/sale (atomic): creates Invoice + correct OUT stock records [RULE] POST /pos/sale with duplicate X-Idempotency-Key → returns same invoice, no duplicate records [RULE] POST /pos/sale with credit exceeding limit → 400 [RULE] POST /pos/return adds stock back + creates credit note record [RULE] PUT /packing-jobs/:id/complete creates correct IN + OUT + DAMAGE ledger records Run: node scripts/verifier.js --phase=7 Fix all failures. Repeat until: PHASE 7: ALL CHECKS PASSED ========================================================= PHASE 8 — NOTIFICATIONS + REPORTS + SETTINGS + SYNC ========================================================= CREATE: server/services/notification.service.js async queueNotification({ recipientId, recipientType, channel, templateId, eventType, payload }) Create NotificationLog: { recipientId, recipientType, channel:channel¦¦'whatsapp', templateId, eventType, payload, status:'queued', ts:now } Add job to notificationQueue: { notificationLogId, payload } Return log document async triggerEvent(eventType, payload, overrideChannel?): Look up event in event-to-template map (see below) Look up recipient based on eventType (customer, owner, manager, agent, etc.) Call queueNotification for each channel in the event's channel config EVENT MAP (all 38 events — must ALL be implemented): Customer events (17): order_placed: customer(phone), channels:[WA,EMAIL] order_confirmed: customer(phone), channels:[WA,SMS] order_ready_pickup: customer(phone), channels:[WA,SMS] order_dispatched: customer(phone), channels:[WA,SMS] order_delivered: customer(phone), channels:[WA,EMAIL+PDF] invoice_generated: customer(phone), channels:[WA+PDF,EMAIL+PDF] invoice_shared: customer(phone), channels:[WA+PDF] payment_received: customer(phone), channels:[WA,EMAIL] payment_overdue: customer(phone), channels:[WA,SMS,EMAIL] credit_limit_warning: customer(phone), channels:[WA] return_accepted: customer(phone), channels:[WA,EMAIL+PDF] refund_processed: customer(phone), channels:[WA,EMAIL] coupon_promo: customer(phone), channels:[WA,EMAIL] (opted-in only) loyalty_earned: customer(phone), channels:[WA] loyalty_redeemed: customer(phone), channels:[WA] loyalty_expiry_warning: customer(phone), channels:[WA,EMAIL] festival_greeting: customer(phone), channels:[WA,EMAIL] (opted-in only) Staff events (21): new_website_order: owner+whMgr, channels:[WA,EMAIL] low_stock: owner+locationMgr, channels:[WA,EMAIL] transfer_dispatched: destMgr, channels:[WA] transfer_received: sourceMgr+owner, channels:[WA] transfer_discrepancy: owner+erpMgr, channels:[WA,SMS,EMAIL] po_raised: owner (if above threshold), channels:[EMAIL] goods_received: owner+erpMgr, channels:[WA] packing_complete: erpMgr+owner, channels:[WA] damage_logged: owner+locationMgr, channels:[WA] commission_due: agent+owner, channels:[EMAIL+PDF] commission_paid: agent, channels:[WA,EMAIL] daily_summary: owner+erpMgr, channels:[WA,EMAIL+Excel] weekly_summary: owner, channels:[EMAIL+Excel] backup_success: owner, channels:[EMAIL] backup_failed: owner+admin, channels:[WA,SMS,EMAIL] new_user: newUser, channels:[WA,SMS,EMAIL] login_failed: owner+admin, channels:[WA,SMS] large_order: owner, channels:[WA] coupon_exhausted: owner, channels:[EMAIL] transfer_overdue: owner+mgrs, channels:[WA,EMAIL] savings_sync_failed: owner+admin, channels:[WA,SMS,EMAIL] CREATE: server/jobs/notification.job.js Process notificationQueue jobs: a) Load NotificationLog document b) Determine channel: whatsapp first, then sms, then email c) WhatsApp: POST to WATI API endpoint with template name + variables Set timeout 30s. If error or timeout: go to step d. d) If WA failed: attempt SMS via twilio.messages.create() If error: go to step e. e) If SMS failed: attempt email via Nodemailer transporter.sendMail() f) Update NotificationLog: status=delivered¦failed, deliveredAt, channel_used g) If all fail: emit socket event 'notification:failed' to admin room Notification routes: POST /notify/send body:{recipientId,recipientType,eventType,payload} Auth:Manager+ POST /notify/bulk body:{segment:{customerType?,minPurchase?,city?},eventType,payload} Auth:Admin Fetch matching customers; queue notification for each (max 1000/batch) GET /notify/log filter:eventType,channel,status,dateFrom,dateTo,recipientId GET /notify/templates returns list of configured WA template names PUT /notify/settings body:notification config (credentials) Auth:Admin Report routes: GET /reports/sales query:dateFrom,dateTo,locationId,agentId,channel,export? Aggregate invoices. Return summary + itemised list. If export=xlsx: call excel.service.generateExport → return file download GET /reports/gst query:month,year Auth:Manager+ Return GSTR-1 formatted: B2B section (GSTIN customers), B2C section Fields: invoiceNo, date, customerGSTIN, placeOfSupply, HSN, taxableValue, cgstRate, cgstAmt, sgstRate, sgstAmt, igstRate, igstAmt GET /reports/stock query:locationId,category,lowStockOnly GET /reports/outstanding query:agentId,customerType (returns ageing buckets) Bucket logic: dueDate or today - invoice date Buckets: 0-30, 31-60, 61-90, 90+ days GET /reports/commission query:agentId,dateFrom,dateTo GET /reports/coupons returns coupon performance analytics GET /reports/damage query:locationId,category,dateFrom,dateTo GET /reports/daybook query:date GET /reports/loyalty query:customerId,dateFrom,dateTo All reports: add ?export=xlsx to get Excel download Settings routes: GET/PUT /settings/company GET/PUT /settings/tax (GST rates per HSN) GET/PUT /settings/pricing (includes wholesaleQtyThreshold) GET/PUT /settings/integrations (API credentials for WA/SMS/Email/Razorpay/Savings) Sync routes (savings system — apiKey middleware): POST /sync/customer body:{name,phone,email,address,savings_id} Upsert Customer by phone. Set savingsId = savings_id. Return: {erpCustomerId, action:'created'¦'updated'} GET /sync/customer/:phone → return ERP customer by phone GET /sync/customers/pending?since=ISO_DATE → customers updated after date, not yet synced POST /sync/ack/:erpCustomerId body:{savings_id} → store savingsId on customer Webhook routes: POST /webhooks/razorpay Verify X-Razorpay-Signature header using crypto.createHmac If invalid: 401 If payment.captured event: create SalesOrder, trigger order_placed notification Return 200 POST /webhooks/wati → update NotificationLog delivery status User routes (Admin only): GET/POST/PUT /users GET /users/:id PUT /users/:id/pin Phase 8 checks: [TEST] notification.test.js all pass [TEST] sync.test.js all pass [RULE] POST /notify/send creates NotificationLog with status=queued [RULE] Notification job processes: updates NotificationLog status [RULE] GET /reports/sales returns correct total for seeded test invoices [RULE] GET /reports/sales?export=xlsx returns Excel file [RULE] GET /reports/gst returns B2B and B2C sections [RULE] GET /reports/outstanding returns ageing buckets [RULE] POST /sync/customer creates customer with savingsId set [RULE] POST /webhooks/razorpay with invalid signature → 401 [RULE] GET/PUT /settings/pricing updates wholesaleQtyThreshold Run: node scripts/verifier.js --phase=8 Fix all failures. Repeat until: PHASE 8: ALL CHECKS PASSED ========================================================= PHASE 9 — ERP REACT FRONTEND ========================================================= Build client/erp/ — the main ERP admin interface. SETUP: Vite + React 18 (JSX). Tailwind CSS. Install and configure shadcn/ui (npx shadcn-ui@latest init) React Router v6. React Query (TanStack). Zustand. FILE: client/erp/src/api/client.js Axios instance with: baseURL: import.meta.env.VITE_API_URL ¦¦ 'http://localhost:3000/api/v1' withCredentials: true (for httpOnly cookie) Request interceptor: attach Authorization: Bearer {accessToken from Zustand} Response interceptor: on 401 → attempt token refresh → retry request once FILE: client/erp/src/store/authStore.js (Zustand) State: { user, accessToken, isAuthenticated } Actions: login(credentials), logout(), setToken(token) BUILD ALL PAGES: /login Username + password form → POST /auth/login → store token → redirect /dashboard /dashboard Widgets using React Query: - Today's sales card (GET /reports/sales?dateFrom=today) - Outstanding collections (GET /reports/outstanding?summary=true) - Low stock alerts (GET /stock/levels?lowStockOnly=true) - Revenue by channel bar chart (Recharts BarChart, GET /reports/sales?groupBy=channel) - Top 5 products table - Agent performance table (GET /reports/commission?period=thisMonth) - Active transfers count (GET /transfers/pending?count=true) /products (paginated table with search, category filter, status filter) Columns: Code, Name, Category, Variants count, Status, Online, Actions Export button → GET /export/products Import button → opens modal → file upload → POST /import/products /products/new and /products/:id Form: all product fields + variants section Pricing grid: for each variant, 5 rows (one per tier) × columns (one per price list season) Cashiers/Agents: purchase rate row is HIDDEN After save: show generated barcodes with Print Labels button /estimates/new ← CRITICAL PAGE Two tabs: 'Manual Entry' ¦ 'Upload Brochure' Manual tab: customer selector → auto-loads tier prices → line item table Each line: product search, variant select, qty input, rate (auto-filled, editable) BULK RATE BADGE: green badge 'Bulk Rate Applied' when bulkRateApplied=true resolutionReason tooltip on hover of rate field Coupon code field → live validation via POST /coupons/validate Upload tab: drag-and-drop zone (react-dropzone) On file drop: POST /brochure/upload → show uploadId Click 'Parse & Load': GET /brochure/parse/:uploadId → populate line items Unmatched codes section (red background): list codes not found in ERP Staff must resolve/delete unmatched before saving /invoices (list table + search + filters) /invoices/new (same form as estimate convert but direct invoice) /invoices/:id View invoice with all details 'Print with Banner' button → download PDF 'Print without Banner' button → download plain PDF 'Share WhatsApp' button → POST /invoices/:id/share Bulk rate badges on applicable line items /customers, /customers/new, /customers/:id, /customers/:id/statement /suppliers, /suppliers/new, /suppliers/:id /agents, /agents/new, /agents/:id, /agents/:id/commission /purchase, /purchase/new, /purchase/:id/receive /packing, /packing/new, /packing/:id/complete /transfers, /transfers/new, /transfers/:id/dispatch, /transfers/:id/receive /returns /coupons (list + create form with all 11 type options) /reports (type selector + date filters + data table + Export button) /notifications (log viewer + bulk campaign sender) /settings (tabs: Company, Pricing, Tax, Integrations, Users) Settings/Pricing tab must show: wholesaleQtyThreshold with editable number field Settings/Users tab: user list + create/edit form + import button GLOBAL REQUIREMENTS: All tables: sortable columns, pagination, search All forms: react-hook-form + Zod validation, inline error messages All mutations: toast notifications (react-hot-toast) on success and error Sidebar nav with lucide-react icons, active state highlighting Responsive: works on tablet (1024px+) and desktop Loading skeletons on all data-fetching components Phase 9 checks (Playwright — tests/e2e/erp.spec.js): [E2E] /login → valid credentials → redirects to /dashboard [E2E] /dashboard → all 7 widgets render without JS errors [E2E] /products → table renders with at least 1 product (seeded data) [E2E] /products/new → create form → submit → product appears in list [E2E] /estimates/new → Upload Brochure tab visible [E2E] /estimates/new → file drop zone accepts xlsx file [E2E] Qty=10 on line item → 'Bulk Rate Applied' badge visible [E2E] /invoices → table renders + Export button exists [E2E] /settings → Pricing tab → wholesaleQtyThreshold field editable [CONSOLE] No unhandled errors on any page Run: node scripts/verifier.js --phase=9 Fix all failures. Repeat until: PHASE 9: ALL CHECKS PASSED ========================================================= PHASE 10 — WAREHOUSE DASHBOARD REACT FRONTEND ========================================================= Build client/warehouse/ — warehouse operations interface. No prices visible. No customer financial data. No billing. CRITICAL: Large touch targets (min 48px height on all buttons). Barcode input field: always focused, accepts USB scanner input (keyboard). Camera scan button using @zxing/browser as alternative. /login (username + password for warehouse staff/manager) / (Home dashboard) Pick Tasks panel: orders with status=pending_pick, colour-coded by urgency (red>1hr, amber>30min, green<30min) Pending Transfers panel: transfers awaiting dispatch or receipt at this location Low Stock panel: products below reorder threshold at this warehouse Today's Inward: POs with expectedDate=today Socket.io connection: on 'order:new' event → refresh pick tasks without page reload /inward List open POs. Click PO → receipt screen. For each PO line: product name, ordered qty, input field for received qty Barcode scan: scan product barcode → find matching line → focus qty field 'Mark Damage' button per line → qty + category + description + photo upload 'Confirm Receipt' → POST /stock/receive → success toast + label print prompt 'Print Labels' → POST /barcodes/print-batch → opens print dialog with label HTML /putaway After receipt: product list needing putaway For each: scan product barcode → scan shelf QR → confirm location PATCH /inventory-batches/:id/location → update bin location /picks Active pick tasks list Click task: pick list with product, qty, bin location Scan product barcode → mark line as picked All picked → 'Mark as Picked' → moves to dispatch queue /dispatch Dispatch queue (picked orders ready for dispatch) Click: enter vehicle no + notes 'Print Transfer Note' → generate + open print dialog 'Confirm Dispatch' → PUT /transfers/:id/dispatch /packing Packing job list + 'New Job' button New job form: raw materials table + finished goods table + waste table 'Complete Job' → PUT /packing-jobs/:id/complete → auto-queues label printing /stock-take Zone selector dropdown Scan items: barcode → product shown → enter actual count Real-time variance indicator (green=match, red=discrepancy) 'Submit Count' → creates adjustment request (pending admin approval) /damage (damage logging form) /barcodes (select products + batches → print labels) Phase 10 checks (Playwright — tests/e2e/warehouse.spec.js): [E2E] /login → warehouse staff credentials → redirect / [E2E] Home shows pick tasks panel (even if empty) [E2E] Socket.io connection established (check window.__socket exists) [E2E] /inward → list of open POs renders [E2E] /damage → form submits → DamageLog created via API [E2E] All buttons ≥ 48px height (accessibility check) [CONSOLE] No unhandled errors on any warehouse page Run: node scripts/verifier.js --phase=10 Fix all failures. Repeat until: PHASE 10: ALL CHECKS PASSED ========================================================= PHASE 11 — POS REACT FRONTEND ========================================================= Build client/pos/ — shop counter billing interface. CRITICAL: Touch-optimised. All targets ≥ 48px. Fast keyboard/scanner input. /login (PIN numpad — large 4×3 grid of number buttons + clear/submit) PIN entry → POST /auth/pin-login Toggle link: 'Use username/password instead' /shift-start (Opening cash entry) Denomination grid: enter count of each note/coin denomination Calculate total. 'Start Shift' → POST /pos/shift-close (init) or custom endpoint. / (Main Sale Screen — the most important page) LAYOUT: Left 60%: Product search + Quick-add grid Search input (always focused, accepts USB scanner) On scan/enter: GET /products/:code → add to cart Quick-add tiles: configurable top-20 products (large image + name + price) Each tile tap: add to cart with qty 1 Right 40%: Cart panel Line items: product, variant, qty (±), price, resolutionReason tooltip, Bulk Rate badge BULK RATE BADGE: large green badge 'Bulk Rate Applied' when bulkRateApplied=true When qty crosses threshold: badge appears instantly + price updates Subtotal, coupon discount, loyalty discount, tax, TOTAL at bottom Bottom bar: Customer button → search by phone → name + type + loyalty points shown Coupon Code input → live validate on type (debounce 500ms) Loyalty: if customer selected + has points: 'Redeem 500pts = ₹50' checkbox Payment buttons: CASH ¦ UPI ¦ CARD ¦ CREDIT ¦ SPLIT BILL button (large, green) → POST /pos/sale OFFLINE MODE (IndexedDB via idb): On page load: fetch GET /pos/products?locationId=X → store in IndexedDB 'products' store Cache: last 500 products with stock levels. TTL: 1 hour. window.addEventListener('offline', () => { setIsOffline(true) }) window.addEventListener('online', () => { setIsOffline(false); syncOfflineQueue() }) When offline: show 'OFFLINE MODE' banner (red). Serve products from IndexedDB. POS bills in offline mode: store in IndexedDB 'pendingBills' store On reconnect: syncOfflineQueue() → for each pending bill → POST /pos/sale with X-Idempotency-Key Show 'X bills pending sync' badge until queue empty /return Invoice lookup: input field (type invoice no) or scan button (camera @zxing/browser) Load invoice → show all line items with checkboxes Select items + qty → reason dropdown → 'Process Return' /held (Held bills list → click to resume) /shift-close Cash count form (denomination grid) Summary: total sales by payment mode, loyalty issued, coupons used Over/short calculation 'Close Shift' button → POST /pos/shift-close Phase 11 checks (Playwright — tests/e2e/pos.spec.js): [E2E] /login → PIN numpad renders + correct keys → submit → redirect / [E2E] / → product search returns results → click adds to cart [E2E] Qty adjustment to 10 on cart line → 'Bulk Rate Applied' badge appears [E2E] Coupon code input → enter valid code → discount line appears [E2E] BILL button → successful sale → invoice modal/toast shown [E2E] /return → invoice number input → bill loads [OFFLINE] Mock navigator.onLine=false → 'OFFLINE MODE' banner appears [OFFLINE] Search still returns products from IndexedDB cache [CONSOLE] No unhandled errors on POS pages Run: node scripts/verifier.js --phase=11 Fix all failures. Repeat until: PHASE 11: ALL CHECKS PASSED ========================================================= PHASE 12 — E-COMMERCE WEBSITE REACT FRONTEND ========================================================= Build client/website/ — public-facing site. No auth. Guest checkout only. SETUP: Add react-helmet-async for SEO meta tags. Cart persistence: Zustand store persisted to localStorage (zustand/middleware persist). / (Home) Hero section: banner image from Settings.heroBannerS3Key Offer banners: GET /coupons/public → show active auto-show coupons as cards Category grid: Ground ¦ Aerial ¦ Sparkler ¦ Novelty ¦ Gift Box ¦ Bundles Featured products: GET /products/public?featured=true (top 8 by sales) About snippet + CTA Shop locations: static Google Maps embed per location SEO: <title>Ratinam Crackers — Showering Happiness</title> /catalogue GET /products/public with filters (category, priceMin, priceMax, packSize) Sort: popularity ¦ price asc ¦ price desc ¦ new arrivals Each product card: image, name, price (retailOnline), stock badge Stock badge: 'In Stock'(green) ¦ 'Limited Stock'(amber, qty<10) ¦ 'Out of Stock'(red) 'Bulk Deal Available' badge if product has wholesaleBulk tier < retailOnline (informational) /product/:id (Product detail page) react-helmet-async: <title>{product.name}</title> <script type='application/ld+json'> Product JSON-LD schema Image carousel (multiple images) Variant selector (size dropdown) → price updates Qty selector → if qty>=threshold: show 'Bulk Price: ₹X per box' callout Add to Cart button /cart Zustand cart store. Qty adjust. Remove items. Coupon code input → POST /coupons/validate → show discount Auto-apply: on cart load → GET /coupons/public?autoApply=true → if valid → apply Order total: subtotal, coupon discount, delivery estimate, TAX (18%), TOTAL 'Proceed to Checkout' button /checkout (Guest checkout — no login) Form: name, phone, email, address, city, state, PIN Delivery type: Home Delivery ¦ Pickup from Shop If pickup: shop selector dropdown (GET /locations?type=shop) Date preference (min date: tomorrow) Coupon field (one last check) 'Pay Now' → create Razorpay order → open Razorpay checkout modal On success: Razorpay fires callback → POST /orders (via webhook in server) Redirect to /order/{orderId} /order/:id (Order tracking — public, no auth) GET /orders/:id/public Status timeline: Placed → Confirmed → Packing → Dispatched → Delivered Each status with timestamp when it occurred /offers (GET /coupons/public → list all active visible coupons) /about (Brand story, shop locations with maps, contact form) robots.txt in public folder: Allow: / Disallow: /api/ Sitemap: https://rathinamcracker.com/sitemap.xml Add server route: GET /api/v1/sitemap Fetch all onlineDisplay=true products Return XML sitemap with product URLs Phase 12 checks (Playwright — tests/e2e/website.spec.js): [E2E] / → hero renders, category grid renders, no JS errors [E2E] /catalogue → products render with stock badges [E2E] /product/:id → images, variant selector, JSON-LD present in DOM [E2E] Qty=10 on product page → 'Bulk Price' callout appears [E2E] Add to cart → /cart shows item [E2E] Cart persists on page reload (localStorage) [E2E] Coupon code entry → validates and shows discount [E2E] /checkout → form renders → all required fields validate [SEO] /product/:id has <script type=application/ld+json> with @type:Product [CONSOLE] No unhandled errors on any website page Run: node scripts/verifier.js --phase=12 Fix all failures. Repeat until: PHASE 12: ALL CHECKS PASSED ========================================================= PHASE 13 — PDF GENERATION + S3 INTEGRATION ========================================================= CREATE: server/services/pdf.service.js using Puppeteer async generateInvoicePDF(invoiceId, variant='with-banner'): Load invoice with populated: customer, items[].product, agent, company(Settings) Build HTML template string (see required sections below) Launch Puppeteer browser (headless) Set page.setContent(html) pdf = await page.pdf({ format:'A4', printBackground:true, margin:{top:10,bottom:10,left:10,right:10} }) Close browser Upload to S3: key = invoices/{financialYear}/{invoiceNo}.pdf Update Invoice.pdfS3Key Return presigned URL (1 hour expiry) Invoice HTML must include: WITH BANNER variant: Ohm Star Brand logo/banner image at top (placeholder if no logo) WITHOUT BANNER variant: clean header with company name text only Company details: name, address, GSTIN, licence no (from Settings) 'TAX INVOICE' heading + '(DUPLICATE)' stamp on second page Customer section: name, address, GSTIN, place of supply Invoice details box: invoice no, date, FY, HSN code Line items table: Case Nos ¦ Cases ¦ Code ¦ Product Name ¦ Contents ¦ Qty ¦ Rate ¦ Per ¦ Unit ¦ Amount Logistics section: Vehicle No, LR No & Date, Doc Through, Despatch To, Order No Totals section: Subtotal → Discount% → Grant Total → Packing → SGST 9% + CGST 9% (or IGST 18%) → Mahamai → Insurance → Round Off → Net Amount → Commission → Closing Amount QR code at bottom: encode invoice ID string (for POS return scanning) Footer: company phone, support info, page number async generateEstimatePDF(estimateId): Similar to invoice but header says 'ESTIMATE' not 'TAX INVOICE' No tax section. Show estimated total only. async generateCreditNotePDF(returnId): Load return document. Header says 'CREDIT NOTE'. Reference original invoice number. Show returned items table + credit amount. async generateTransferNotePDF(transferId): A4 document: from/to locations, items table, vehicle details Large QR code centred on page (encodes transferId) QR must be scannable by @zxing/browser (use QR code format not CODE128) async generateLabelHTML(barcodes[]): Return HTML string (not PDF — printed directly from browser) CSS: @media print { margin: 5mm; } grid of 3 columns Each label cell (38mm × 25mm approx): product name, size, batch, CODE128 barcode (base64 img), QR CREATE: server/utils/s3.js const { S3Client, PutObjectCommand, GetObjectCommand, DeleteObjectCommand } = require('@aws-sdk/client-s3') const { getSignedUrl } = require('@aws-sdk/s3-request-presigner') async uploadBuffer(buffer, key, contentType): await s3.send(new PutObjectCommand({ Bucket, Key:key, Body:buffer, ContentType:contentType })) Return: https://{bucket}.s3.{region}.amazonaws.com/{key} async getSignedDownloadUrl(key, expiresIn=3600): Return presigned URL from getSignedUrl(s3, GetObjectCommand, {expiresIn}) async deleteObject(key): await s3.send(new DeleteObjectCommand({ Bucket, Key:key })) Wire PDF generation into Bull jobs (server/jobs/pdf.job.js): Process pdfQueue jobs: job.data.type: 'invoice' ¦ 'estimate' ¦ 'credit_note' ¦ 'transfer_note' job.data.id: document ID Call appropriate pdf.service function On success: emit socket event 'pdf:ready' to document owner On failure: update document pdfStatus='failed', notify admin Phase 13 checks: [PDF] generateInvoicePDF() returns non-empty Buffer [PDF] PDF content contains company name (parse PDF text with pdf-parse) [PDF] PDF content contains invoice number [PDF] generateTransferNotePDF() returns PDF with QR code content [HTML] generateLabelHTML() returns string containing '<img' (barcode images) [S3] uploadBuffer() called without error (mock S3 with @aws-sdk/client-s3-mock) [S3] getSignedDownloadUrl() returns string starting with 'https://' [JOB] pdfQueue processes jobs (mock Puppeteer to return buffer in tests) Run: node scripts/verifier.js --phase=13 Fix all failures. Repeat until: PHASE 13: ALL CHECKS PASSED ========================================================= PHASE 14 — SEED DATA + FULL INTEGRATION TESTS ========================================================= CREATE: scripts/seed.js Seed in this exact order (dependencies require this order): 1. SETTINGS: Create Settings document: companyName:'Ratinam Crackers', gstin:'33XXXXX', defaultHSN:'3604', wholesaleQtyThreshold:10, invoiceStartNumber:1, financialYear:'2025-26' 2. LOCATIONS: Create 3 locations: {name:'Main Warehouse', type:'warehouse', address:'Sivakasi'} {name:'Sivakasi Shop', type:'shop', address:'Sivakasi Main Road'} {name:'Virudhunagar Shop', type:'shop', address:'Virudhunagar Bazaar'} 3. USERS: Create 8 users: Admin: {username:'admin', password:'Admin@1234', role:'SUPER_ADMIN', locationIds:[all]} Manager: {username:'manager', password:'Manager@1234', role:'ERP_MANAGER'} Accountant: {username:'accountant', password:'Account@1234', role:'ACCOUNTANT'} Agent1: {username:'agent.kiru', password:'Agent@1234', role:'AGENT', promoCode:'KIRU2026'} Agent2: {username:'agent.ravi', password:'Agent@1234', role:'AGENT', promoCode:'RAVI2026'} WH Manager: {username:'wh.manager', password:'Whouse@1234', role:'WH_MANAGER', locationIds:[warehouse]} Cashier1: {username:'cashier.1', pin:'1234', password:'Cashier@1234', role:'CASHIER', locationIds:[shop1]} Cashier2: {username:'cashier.2', pin:'5678', password:'Cashier@1234', role:'CASHIER', locationIds:[shop2]} 4. SUPPLIERS: Create 5 suppliers (realistic Sivakasi cracker companies) 5. AGENTS: Create 2 Agent documents (linked to Agent1, Agent2 users) Agent1: commission:[{from:0,to:50000,rate:3},{from:50001,to:100000,rate:4},{from:100001,to:0,rate:5}] Agent1: maxDiscountPct:10, monthlyTarget:200000 6. CUSTOMERS: Create 20 customers with mix of types: 5 RETAIL, 5 WHOLESALE, 5 AGENT_CUSTOMER (assigned to Agent1), 3 VIP, 2 with credit limits Realistic Tamil Nadu names, addresses, some with valid-format GSTIN 7. PRICE LIST: Create 1 active price list: {name:'2026 Dec-Apr', season:'2026', isActive:true} 8. PRODUCTS: Create 30 products across categories (6 per category): Ground: Chakkar varieties, Flower Pots Aerial: Rockets, Bombs Sparkler: 30cm, 50cm varieties Novelty: Fountains, Snakes Gift Box: 3 family packs Each product: 2-3 variants (5pcs, 10pcs, 50pcs) Each variant: all 5 price tiers filled (realistic prices) Products 1-10: onlineDisplay=true 9. COUPONS: Create 5 coupons: DIWALI200: flat ₹200, all channels, valid 3 months from now SEASON10: 10% off, max ₹500, minOrder ₹1000, POS+Website KIRU10: agentpromo 10%, channels:ERP, applicableCustomerTypes:WHOLESALE WELCOME15: firstorder 15%, Website only, perCustomerLimit:1 BOGO1: bxgy (buy 10 get 1), POS+Website 10. OPENING STOCK: Create stock for all 30 products at all 3 locations: Each product-variant-location: 50-500 units Use stock.service.addStockMovement(type='IN') for each actorId: admin user ID 11. BARCODES: Generate barcodes for all products (call barcode.service) console.log('Seed complete: X users, X products, X customers, X locations seeded') console.log('Admin login: username=admin password=Admin@1234') FULL INTEGRATION TEST (server/tests/integration.test.js): This test simulates the complete business flow end-to-end: beforeAll: run seed.js (or seed via service functions) Test 1: Product creation POST /products → product created → GET /products/:id → matches input Test 2: Purchase order flow POST /purchase-orders → GET pending PO → PUT /purchase-orders/:id/receive → GET /stock/levels → stock increased Test 3: Wholesale estimate from brochure Generate brochure template → fill 5 product qtys → upload → POST /brochure/create-estimate → estimate created with correct prices Test 4: Estimate with qty threshold Create estimate line with qty=10 → verify bulkRateApplied=true in response Create estimate line with qty=9 → verify bulkRateApplied=false Test 5: Estimate to invoice POST /estimates → PUT /estimates/:id/convert → Stock decremented → Invoice created → CouponUsage recorded Test 6: POS sale (retail) POST /pos/sale with RETAIL customer, qty=5 → bulkRateApplied=false POST /pos/sale with RETAIL customer, qty=10 → bulkRateApplied=true, wholesaleBulk price Loyalty points awarded after sale Test 7: Customer return POST /pos/return → stock added back → credit note created Test 8: Stock transfer POST /transfers → PUT dispatch → stock reserved at source → PUT receive → stock at destination increased → source UNRESERVED Test 9: Coupon validation POST /coupons/validate valid → {valid:true, discountAmount > 0} POST /coupons/validate expired → {valid:false, error:'EXPIRED'} POST /coupons/validate below minOrder → {valid:false, error:'MINIMUM_NOT_MET'} Test 10: Savings sync POST /sync/customer → customer created in ERP with savingsId set POST /sync/ack/:id → savingsId confirmed on customer Test 11: Report accuracy After tests 5+6: GET /reports/sales?dateFrom=today → total matches expected Test 12: Notification queue After test 6: NotificationLog has entries for loyalty_earned event Phase 14 checks: [SEED] scripts/seed.js runs without error [SEED] After seed: GET /products returns total=30 [SEED] After seed: GET /customers returns total=20 [SEED] After seed: GET /stock/levels shows non-zero at all 3 locations [TEST] server/tests/integration.test.js: all 12 tests pass [TEST] npm test (ALL Jest test files): 0 failures [E2E] npm run test:e2e (ALL Playwright specs): 0 failures [LINT] npm run lint: 0 errors Run: node scripts/verifier.js --phase=14 Fix all failures. Repeat until: PHASE 14: ALL CHECKS PASSED ========================================================= PHASE 15 — PRODUCTION BUILD + DEPLOYMENT PREP + DOCS ========================================================= 1. PRODUCTION BUILDS: For each client workspace, ensure vite.config.js has: build.outDir: 'dist' build.chunkSizeWarningLimit: 1000 Run: npm run build:all Verify each client/*/dist/index.html exists. 2. CREATE: nginx/ratinam.conf Complete Nginx config with: - Gzip compression (text/plain, text/css, application/json, application/javascript) - Rate limit zones: api (200r/m), auth (5r/m) - HTTP → HTTPS redirect for all domains - Server blocks for all 6 domains (api, erp, pos, wh, website, deal) - SSL cert paths for wildcard cert - Static file caching (1y for immutable assets) - try_files $uri $uri/ /index.html for all SPA blocks - proxy_pass with correct headers for api + deal (PHP-FPM) blocks - Socket.io proxy (Upgrade + Connection headers) 3. CREATE: pm2/ecosystem.config.js module.exports = { apps: [{ name:'ratinam-api', script:'server/index.js', instances:2, exec_mode:'cluster', watch:false, env_production:{ NODE_ENV:'production', PORT:3000 }, error_file:'logs/err.log', out_file:'logs/out.log', log_date_format:'YYYY-MM-DD HH:mm:ss', max_memory_restart:'400M' }] } 4. CREATE: scripts/deploy-prep.sh (chmod +x) #!/bin/bash set -e echo '=== Ratinam Crackers Deploy Prep ===' # Install production dependencies npm ci --workspace=server --omit=dev # Build all frontends npm run build:all # Copy Nginx config sudo cp nginx/ratinam.conf /etc/nginx/sites-available/ratinam sudo ln -sf /etc/nginx/sites-available/ratinam /etc/nginx/sites-enabled/ratinam sudo nginx -t && sudo systemctl reload nginx echo 'Nginx configured and reloaded' # Start/restart PM2 pm2 startOrReload pm2/ecosystem.config.js --env production pm2 save echo 'PM2 started. Run: pm2 startup to enable on reboot.' echo '=== Deploy prep complete ===' 5. CREATE: scripts/backup.sh (chmod +x) #!/bin/bash DATE=$(date +%Y%m%d_%H%M%S) mongodump --uri=$MONGODB_URI --out=/tmp/backup_$DATE tar -czf /tmp/backup_$DATE.tar.gz -C /tmp backup_$DATE aws s3 cp /tmp/backup_$DATE.tar.gz s3://$AWS_S3_BUCKET/backups/ rm -rf /tmp/backup_$DATE /tmp/backup_$DATE.tar.gz echo 'Backup complete' 6. CREATE: docs/DEPLOY.md Comprehensive step-by-step from Replit to AWS EC2: Step 1: Launch EC2 t3.small (Ubuntu 24.04, 40GB GP3, SG: 22+80+443) Step 2: sudo apt update && sudo apt upgrade -y Step 3: Install Node.js 20 (nodesource), PM2, Nginx, Redis, MongoDB 7 Step 4: Configure MongoDB (auth on, cacheSizeGB=0.5, bindIp=127.0.0.1) Step 5: Configure Redis (maxmemory 80mb) Step 6: Create /var/www/ratinam — clone or rsync code Step 7: cp server/.env.example server/.env.production && fill all values Step 8: bash scripts/deploy-prep.sh Step 9: certbot --nginx -d rathinamcracker.com -d '*.rathinamcracker.com' Step 10: Update DNS A records for all 5 sub-domains to EC2 Elastic IP Step 11: NODE_ENV=production node scripts/seed.js (first time only) Step 12: node scripts/verifier.js --phase=all (confirm everything works) Step 13: crontab -e → add: 0 2 * * * /var/www/ratinam/scripts/backup.sh Step 14: pm2 startup → run the command it outputs 7. CREATE: docs/API.md For every route group: method, path, auth level, request, response, errors Generated from route files: add JSDoc comments to every route → run script to compile 8. CREATE: docs/ENV.md Table: variable name ¦ required ¦ description ¦ example ¦ used by One row per env variable (25 total) Phase 15 checks: [BUILD] npm run build:all exits 0 [BUILD] client/erp/dist/index.html exists [BUILD] client/pos/dist/index.html exists [BUILD] client/warehouse/dist/index.html exists [BUILD] client/website/dist/index.html exists [NGINX] nginx -t -c $(pwd)/nginx/ratinam.conf exits 0 (valid syntax) [PM2] pm2/ecosystem.config.js exports object with apps[] array [SHELL] scripts/deploy-prep.sh is executable (mode 755) [SHELL] scripts/backup.sh is executable [DOCS] docs/DEPLOY.md exists and has 14 numbered steps [DOCS] docs/API.md exists and covers all route groups [DOCS] docs/ENV.md exists with all 25 variable names Run: node scripts/verifier.js --phase=15 Fix all failures. Repeat until: PHASE 15: ALL CHECKS PASSED ========================================================= FINAL VERIFICATION — RUN ALL PHASES ========================================================= Run: node scripts/verifier.js --phase=all This runs all checks from Phase 0 through Phase 15 sequentially. Also runs: npm test (zero failures required) + npm run test:e2e (zero failures) Required output for build completion: PHASE 0: ALL CHECKS PASSED PHASE 1: ALL CHECKS PASSED PHASE 2: ALL CHECKS PASSED PHASE 3: ALL CHECKS PASSED PHASE 4: ALL CHECKS PASSED PHASE 5: ALL CHECKS PASSED PHASE 6: ALL CHECKS PASSED PHASE 7: ALL CHECKS PASSED PHASE 8: ALL CHECKS PASSED PHASE 9: ALL CHECKS PASSED PHASE 10: ALL CHECKS PASSED PHASE 11: ALL CHECKS PASSED PHASE 12: ALL CHECKS PASSED PHASE 13: ALL CHECKS PASSED PHASE 14: ALL CHECKS PASSED PHASE 15: ALL CHECKS PASSED ========================================= RATINAM CRACKERS BUILD: COMPLETE All 16 phases verified. System ready for deployment. Next step: Follow docs/DEPLOY.md to deploy to AWS EC2 ========================================= DO NOT mark the build complete until you see this exact output. ========================================================= GLOBAL CODE QUALITY STANDARDS ========================================================= These standards apply to EVERY file. Enforce throughout. ASYNC: Every async route handler wrapped in asyncHandler middleware. RESPONSES: Every controller uses success() or error() from utils/response.js. LOGGING: Use winston logger, never console.log in production code. SECRETS: Zero hardcoded credentials. All from process.env. AUTH: Refresh tokens in httpOnly cookies, not localStorage. S3: Never expose S3 URLs directly. Always presigned URLs. PAGINATION: All list endpoints paginate. Default limit 20, max 100. INDEXES: Create all MongoDB indexes on first-run (model definitions). LEAN: All Mongoose read queries use .lean() unless modifying. VALIDATION: Zod schemas validate ALL API inputs before controllers run. AUDIT: All mutations (POST/PUT/PATCH/DELETE) logged to AuditLog. ESLINT: npm run lint must pass with 0 errors on final build. SECURITY: bcrypt 12 rounds, helmet on all responses, rate limiting on auth. ERRORS: Never expose stack traces in production (NODE_ENV=production). JOBS: Heavy operations (PDF, Excel export, notifications) ALWAYS in Bull queue. SOCKET: Stock updates emitted after EVERY stock movement. Low stock checked after every OUT.

END OF REPLIT AGENT PROMPT

# Section 4 — Verifier System Design

The verifier is the core of the build loop. Every phase has a set of checks. The agent cannot proceed until all checks pass.

## 4.1 Verifier Architecture

// scripts/verifier.js const fs = require('fs'); const path = require('path'); const { execSync } = require('child_process'); // Parse --phase=N or --phase=all const phaseArg = process.argv.find(a => a.startsWith('--phase=')); const targetPhase = phaseArg ? phaseArg.split('=')[1] : '0'; const runAll = targetPhase === 'all'; // ── Check helpers ────────────────────────────────────── function checkFile(p, name) { return { name: name ¦¦ `[FILE] ${p}`, passed: fs.existsSync(path.join(__dirname, '..', p)) }; } function checkRequire(p, name) { try { require(path.join(__dirname, '..', p)); return { name, passed: true }; } catch(e) { return { name, passed: false, detail: e.message }; } } async function checkAPI(method, url, opts, expectStatus, name) { // Uses supertest or node-fetch to hit the running dev server // Returns { name, passed, detail } } function checkJest(pattern) { try { execSync(`cd server && npx jest --testPathPattern=${pattern} --passWithNoTests 2>&1`); return { name: `[TEST] ${pattern}`, passed: true }; } catch(e) { return { name: `[TEST] ${pattern}`, passed: false, detail: e.stdout?.toString().slice(-500) }; } } // ── Phase checkers ───────────────────────────────────── async function checkPhase0() { return [ checkFile('.replit'), checkFile('package.json'), checkFile('server/package.json'), checkFile('server/.env.example'), checkFile('client/erp/package.json'), checkFile('client/pos/package.json'), checkFile('client/warehouse/package.json'), checkFile('client/website/package.json'), checkFile('server/models/StockLedger.js'), checkFile('server/models/Product.js'), // ... all 26 models checkFile('scripts/seed.js'), checkFile('scripts/deploy-prep.sh'), ]; } // ── Runner ───────────────────────────────────────────── async function runPhase(n) { const fn = phases[n]; if (!fn) { console.log(`No checks defined for phase ${n}`); return true; } console.log(`\n\x1b[1m=== Phase ${n} ===\x1b[0m`); const checks = await fn(); let failures = 0; for (const c of checks) { const icon = c.passed ? '\x1b[32m✓\x1b[0m' : '\x1b[31m✗\x1b[0m'; console.log(` ${icon} ${c.name}${c.detail ? '\n → '+c.detail : ''}`); if (!c.passed) failures++; } if (failures === 0) { console.log(`\x1b[32mPHASE ${n}: ALL CHECKS PASSED\x1b[0m\n`); return true; } else { console.log(`\x1b[31mPHASE ${n}: ${failures} FAILURE${failures>1?'S':''}\x1b[0m\n`); return false; } } // ── Main ─────────────────────────────────────────────── (async () => { if (runAll) { let allPassed = true; for (let n = 0; n <= 15; n++) { const passed = await runPhase(n); if (!passed) allPassed = false; } if (allPassed) { console.log('\x1b[32m========================================='); console.log('RATINAM CRACKERS BUILD: COMPLETE'); console.log('All 16 phases verified. Ready for deployment.'); console.log('=========================================\x1b[0m'); process.exit(0); } else { console.log('\x1b[31mBUILD INCOMPLETE: Some phases have failures\x1b[0m'); process.exit(1); } } else { const passed = await runPhase(parseInt(targetPhase)); process.exit(passed ? 0 : 1); } })();

# Section 5 — Critical Mongoose Model Implementations

## 5.1 StockLedger — Immutable Append-Only

// server/models/StockLedger.js const { Schema, model } = require('mongoose'); const StockLedgerSchema = new Schema({ productId: { type: Schema.Types.ObjectId, ref: 'Product', required: true, index: true }, variantId: { type: String, required: true }, locationId: { type: Schema.Types.ObjectId, ref: 'Location', required: true, index: true }, binLocation: { type: String }, type: { type: String, required: true, enum: ['IN','OUT','MOVE','ADJUST','DAMAGE','RESERVE','UNRESERVE'] }, qty: { type: Number, required: true }, // positive for IN/RESERVE, negative for OUT/DAMAGE batchNo: { type: String }, refType: { type: String }, // 'PURCHASE_ORDER' ¦ 'ESTIMATE' ¦ 'INVOICE' ¦ 'PACKING_JOB' ¦ 'TRANSFER' ¦ 'MANUAL' refId: { type: Schema.Types.ObjectId }, actorId: { type: Schema.Types.ObjectId, ref: 'User', required: true }, channel: { type: String }, notes: { type: String }, ts: { type: Date, default: Date.now, immutable: true } }, { timestamps: false, versionKey: false }); // Compound index for fast aggregation queries StockLedgerSchema.index({ productId: 1, variantId: 1, locationId: 1, ts: -1 }); StockLedgerSchema.index({ refId: 1, refType: 1 }); // IMMUTABILITY ENFORCEMENT — block all update operations const updateHook = function() { throw new Error('StockLedger is append-only. Never update or delete records. Use stock.service.addStockMovement() to add new entries.'); }; StockLedgerSchema.pre('updateOne', updateHook); StockLedgerSchema.pre('findOneAndUpdate', updateHook); StockLedgerSchema.pre('updateMany', updateHook); StockLedgerSchema.pre('replaceOne', updateHook); module.exports = model('StockLedger', StockLedgerSchema);

## 5.2 Pricing Service — Full Implementation

// server/services/pricing.service.js const Product = require('../models/Product'); const Customer = require('../models/Customer'); const Settings = require('../models/Settings'); async function getActivePriceListId() { const settings = await Settings.findOne().lean(); return settings?.defaultPriceListId; } /** * Resolves the correct price for a product variant in a given context. * This is the AUTHORITATIVE price resolution. Never calculate prices outside this function. */ async function resolvePrice({ productId, variantId, qty, customerId, channel, priceListId, userRole }) { const product = await Product.findById(productId).lean(); if (!product) throw Object.assign(new Error('Product not found'), { statusCode: 404 }); const variant = product.variants.find(v => v.variantId === String(variantId)); if (!variant) throw Object.assign(new Error('Variant not found'), { statusCode: 404 }); const activePriceListId = String(priceListId ¦¦ await getActivePriceListId()); const prices = variant.priceLists?.get ? variant.priceLists.get(activePriceListId) : variant.priceLists?.[activePriceListId]; if (!prices) throw Object.assign(new Error(`No prices for variant ${variantId} in price list ${activePriceListId}`), { statusCode: 400 }); const settings = await Settings.findOne().lean(); const threshold = settings?.wholesaleQtyThreshold ?? 10; // STEP 1: Custom price override (highest priority) if (customerId && variant.customPrices?.length) { const now = new Date(); const override = variant.customPrices.find(cp => String(cp.customerId) === String(customerId) && new Date(cp.validFrom) <= now && new Date(cp.validUntil) >= now ); if (override) { return { resolvedPrice: override.price, tier: 'customOverride', resolutionReason: 'custom_price_override', bulkRateApplied: false, thresholdUsed: threshold }; } } // STEP 2: Load customer type let customerType = 'WALK_IN'; if (customerId) { const customer = await Customer.findById(customerId).select('customerType').lean(); customerType = customer?.customerType ?? 'RETAIL'; } // STEP 3: Determine tier (in priority order) let tier, resolutionReason; if (customerType === 'WHOLESALE') { tier = 'wholesaleBulk'; resolutionReason = 'customer_type_wholesale'; } else if (qty >= threshold) { tier = 'wholesaleBulk'; resolutionReason = 'wholesale_qty_rule'; } else if (channel === 'ERP_RETAIL_ESTIMATE') { tier = 'retailEst'; resolutionReason = 'retail_estimate_channel'; } else if (userRole === 'AGENT' && channel && channel.startsWith('ERP')) { tier = 'agent'; resolutionReason = 'agent_billing'; } else { // retailOnline = POS retail + website + walk-in = ALL the same price tier = 'retailOnline'; resolutionReason = 'retail_standard'; } const resolvedPrice = prices[tier]; if (resolvedPrice === undefined ¦¦ resolvedPrice === null) { throw new Error(`Price tier '${tier}' is not set for variant ${variantId}`); } return { resolvedPrice, tier, resolutionReason, bulkRateApplied: tier === 'wholesaleBulk', thresholdUsed: threshold, priceListId: activePriceListId }; } async function resolveLineItems(items, context) { return Promise.all(items.map(item => resolvePrice({ productId: item.productId, variantId: item.variantId, qty: item.qty, ...context }). then(priceResult => ({ ...item, ...priceResult })) )); } module.exports = { resolvePrice, resolveLineItems };

## 5.3 Stock Service — Aggregation Engine

// server/services/stock.service.js const StockLedger = require('../models/StockLedger'); const Product = require('../models/Product'); // Types that ADD to stock const IN_TYPES = ['IN', 'UNRESERVE']; // Types that SUBTRACT from stock const OUT_TYPES = ['OUT', 'DAMAGE', 'RESERVE']; async function getStockLevel(productId, variantId, locationId) { const result = await StockLedger.aggregate([ { $match: { productId, variantId, locationId } }, { $group: { _id: null, inQty: { $sum: { $cond: [{ $in: ['$type', IN_TYPES] }, '$qty', 0] } }, outQty: { $sum: { $cond: [{ $in: ['$type', OUT_TYPES] }, '$qty', 0] } }, adjustNet: { $sum: { $cond: [{ $eq: ['$type', 'ADJUST'] }, '$qty', 0] } } }} ]); if (!result.length) return 0; const { inQty, outQty, adjustNet } = result[0]; return inQty - outQty + adjustNet; } async function addStockMovement(data) { const entry = await StockLedger.create(data); // Emit socket event for real-time updates const io = require('../config/socketio').getIO(); if (io) { const newLevel = await getStockLevel(data.productId, data.variantId, data.locationId); io.to(`location:${data.locationId}`).emit('stock:updated', { productId: data.productId, variantId: data.variantId, locationId: data.locationId, newQty: newLevel, type: data.type }); // Check reorder threshold const product = await Product.findById(data.productId).lean(); const reorderLevel = product?.reorderLevels?.[String(data.locationId)] ?? 0; if (newLevel <= reorderLevel && ['OUT','DAMAGE'].includes(data.type)) { io.to('admin').emit('low_stock:alert', { productId: data.productId, locationId: data.locationId, currentQty: newLevel, threshold: reorderLevel }); } } return entry; } async function validateStockSufficient(productId, variantId, locationId, requiredQty) { const available = await getStockLevel(productId, variantId, locationId); return { sufficient: available >= requiredQty, available }; } module.exports = { getStockLevel, addStockMovement, validateStockSufficient };

# Section 6 — Socket.io & Bull Queue Configuration

## 6.1 Server Entry Point with Socket.io

// server/index.js require('dotenv').config(); const http = require('http'); const { Server } = require('socket.io'); const jwt = require('jsonwebtoken'); const app = require('./app'); const { connectDB } = require('./config/db'); const { connectRedis } = require('./config/redis'); const logger = require('./utils/logger'); const httpServer = http.createServer(app); // Socket.io with JWT auth middleware const io = new Server(httpServer, { cors: { origin: process.env.CORS_ORIGINS?.split(',') ¦¦ '*', credentials: true }, transports: ['websocket', 'polling'] }); io.use((socket, next) => { const token = socket.handshake.auth?.token ¦¦ socket.handshake.headers?.authorization?.split(' ')[1]; if (!token) return next(new Error('Authentication required')); try { const decoded = jwt.verify(token, process.env.JWT_SECRET); socket.userId = decoded.id; socket.userRole = decoded.role; socket.locationIds = decoded.locationIds; next(); } catch(err) { next(new Error('Invalid token')); } }); io.on('connection', socket => { logger.info(`Socket connected: ${socket.id} user:${socket.userId}`); socket.on('join:location', locationId => { if (socket.locationIds?.includes(String(locationId)) ¦¦ ['SUPER_ADMIN','ERP_MANAGER'].includes(socket.userRole)) { socket.join(`location:${locationId}`); } }); socket.on('join:admin', () => { if (['SUPER_ADMIN','ERP_MANAGER','WH_MANAGER'].includes(socket.userRole)) socket.join('admin'); }); socket.on('disconnect', () => logger.info(`Socket disconnected: ${socket.id}`)); }); // Make io available throughout the app app.set('io', io); require('./config/socketio').setIO(io); // Start Bull job processors require('./jobs/queues'); async function start() { await connectDB(); await connectRedis(); const PORT = process.env.PORT ¦¦ 3000; httpServer.listen(PORT, () => logger.info(`Server running on port ${PORT}`)); } start().catch(err => { logger.error('Failed to start:', err); process.exit(1); });

## 6.2 Bull Queue Setup

// server/jobs/queues.js const Bull = require('bull'); const logger = require('../utils/logger'); const redisOpts = { url: process.env.REDIS_URL }; const notificationQueue = new Bull('notifications', redisOpts); const pdfQueue = new Bull('pdf-generation', redisOpts); const exportQueue = new Bull('report-export', redisOpts); const syncQueue = new Bull('savings-sync', redisOpts); // Default job options const defaultOpts = { attempts: 3, backoff: { type: 'exponential', delay: 2000 } }; // Process jobs notificationQueue.process(5, require('./notification.job')); pdfQueue.process(2, require('./pdf.job')); // limit 2 — Puppeteer is RAM-heavy exportQueue.process(2, require('./export.job')); syncQueue.process(1, require('./sync.job')); // limit 1 — external API rate limits // Error handling [notificationQueue, pdfQueue, exportQueue, syncQueue].forEach(q => { q.on('failed', (job, err) => { logger.error(`Job failed in ${q.name}:`, { jobId: job.id, error: err.message }); }); q.on('error', err => logger.error(`Queue error in ${q.name}:`, err)); }); module.exports = { notificationQueue, pdfQueue, exportQueue, syncQueue, defaultOpts };

# Section 7 — Nginx Configuration (Production EC2)

# nginx/ratinam.conf # Copy to: /etc/nginx/sites-available/ratinam # Symlink: sudo ln -sf /etc/nginx/sites-available/ratinam /etc/nginx/sites-enabled/ # Gzip gzip on; gzip_vary on; gzip_min_length 1024; gzip_types text/plain text/css application/json application/javascript text/xml application/xml font/woff2; # Rate limiting zones limit_req_zone $binary_remote_addr zone=api_limit:10m rate=200r/m; limit_req_zone $binary_remote_addr zone=auth_limit:10m rate=5r/m; # Redirect HTTP → HTTPS server { listen 80; server_name rathinamcracker.com www.rathinamcracker.com erp.rathinamcracker.com pos.rathinamcracker.com wh.rathinamcracker.com api.rathinamcracker.com deal.rathinamcracker.com; return 301 https://$host$request_uri; } # ── API Server ───────────────────────────────────────── server { listen 443 ssl http2; server_name api.rathinamcracker.com; ssl_certificate /etc/letsencrypt/live/rathinamcracker.com/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/rathinamcracker.com/privkey.pem; # Tighter rate limit on auth location ~ ^/api/v1/auth { limit_req zone=auth_limit burst=10 nodelay; proxy_pass http://127.0.0.1:3000; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection 'upgrade'; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_set_header X-Forwarded-Proto $scheme; } # All other API + Socket.io location / { limit_req zone=api_limit burst=100 nodelay; proxy_pass http://127.0.0.1:3000; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection 'upgrade'; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_set_header X-Forwarded-Proto $scheme; proxy_read_timeout 300s; proxy_connect_timeout 10s; } } # ── Macro for React SPA servers ──────────────────────── # (Repeated for erp, pos, wh, website with different root paths) server { listen 443 ssl http2; server_name erp.rathinamcracker.com; ssl_certificate /etc/letsencrypt/live/rathinamcracker.com/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/rathinamcracker.com/privkey.pem; root /var/www/ratinam/client/erp/dist; index index.html; location ~* \.(js¦css¦png¦jpg¦svg¦ico¦woff¦woff2¦ttf)$ { expires 1y; add_header Cache-Control 'public, immutable'; } location / { try_files $uri $uri/ /index.html; } } # (Repeat for pos → /client/pos/dist, wh → /client/warehouse/dist) server { listen 443 ssl http2; server_name rathinamcracker.com www.rathinamcracker.com; ssl_certificate /etc/letsencrypt/live/rathinamcracker.com/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/rathinamcracker.com/privkey.pem; root /var/www/ratinam/client/website/dist; index index.html; # Sitemap proxied to API location = /sitemap.xml { proxy_pass http://127.0.0.1:3000/api/v1/sitemap; } location ~* \.(js¦css¦png¦jpg¦svg¦ico¦woff¦woff2)$ { expires 1y; add_header Cache-Control 'public, immutable'; } location / { try_files $uri $uri/ /index.html; } } server { listen 443 ssl http2; server_name deal.rathinamcracker.com; ssl_certificate /etc/letsencrypt/live/rathinamcracker.com/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/rathinamcracker.com/privkey.pem; root /var/www/savings/public; index index.php; location / { try_files $uri $uri/ /index.php?$query_string; } location ~ \.php$ { fastcgi_pass unix:/run/php/php8.2-fpm.sock; fastcgi_param SCRIPT_FILENAME $realpath_root$fastcgi_script_name; include fastcgi_params; } }

# Section 8 — AWS EC2 Deployment Guide

## 8.1 Complete Step-by-Step

| Step | Action | Command / Detail |
| --- | --- | --- |
| 1 — Launch | AWS Console → EC2 → Launch Instance | t3.small, Ubuntu 24.04 LTS, 40 GB GP3 EBS, Security Group: allow 22, 80, 443 |
| 2 — Connect | SSH into instance | ssh -i keypair.pem ubuntu@<EC2-IP> |
| 3 — Update OS | Update packages | sudo apt update && sudo apt upgrade -y && sudo apt install -y curl git |
| 4 — Node.js 20 | Install via NodeSource | curl -fsSL https://deb.nodesource.com/setup_20.x ¦ sudo -E bash - && sudo apt install -y nodejs |
| 5 — PM2 | Install globally | sudo npm install -g pm2 |
| 6 — Nginx | Install and enable | sudo apt install -y nginx && sudo systemctl enable nginx && sudo systemctl start nginx |
| 7 — Redis | Install and configure | sudo apt install -y redis-server && sudo systemctl enable redis-server |
| 8 — MongoDB 7 | Follow official Ubuntu 24 guide | Install mongodb-org. Edit /etc/mongod.conf: cacheSizeGB=0.5, bindIp=127.0.0.1, auth enabled. Create user. |
| 9 — PHP-FPM | For FilamentPHP savings panel | sudo apt install -y php8.2-fpm php8.2-mysql php8.2-mbstring php8.2-xml php8.2-curl |
| 10 — MySQL 8 | For savings panel database | sudo apt install -y mysql-server-8.0 && sudo mysql_secure_installation |
| 11 — Upload code | Clone or rsync | git clone <repo> /var/www/ratinam OR rsync -avz ./ ubuntu@<IP>:/var/www/ratinam |
| 12 — Permissions | Own the directory | sudo chown -R ubuntu:ubuntu /var/www/ratinam && chmod +x /var/www/ratinam/scripts/*.sh |
| 13 — .env | Create production env | cp server/.env.example server/.env.production && nano server/.env.production (fill all values) |
| 14 — Deploy | Run deploy prep script | cd /var/www/ratinam && NODE_ENV=production bash scripts/deploy-prep.sh |
| 15 — Certbot | Wildcard SSL certificate | sudo apt install -y certbot python3-certbot-nginx && sudo certbot --nginx -d 'rathinamcracker.com' -d '*.rathinamcracker.com' |
| 16 — DNS | Update DNS A records | Route 53 or registrar: A record for rathinamcracker.com, erp.*, pos.*, wh.*, api.*, deal.* → EC2 Elastic IP |
| 17 — Seed | First-time data seed | NODE_ENV=production node scripts/seed.js |
| 18 — Savings | Migrate FilamentPHP | Follow savings panel migration guide (Section 9.3 in main document) |
| 19 — Verify | Run all phase checks | node scripts/verifier.js --phase=all |
| 20 — Cron | Setup daily backup | crontab -e → add: 0 2 * * * /var/www/ratinam/scripts/backup.sh >> /var/log/ratinam-backup.log 2>&1 |
| 21 — PM2 startup | Auto-start on reboot | pm2 startup → run the command it outputs → pm2 save |

## 8.2 MongoDB Production Configuration

# /etc/mongod.conf — production settings storage: dbPath: /var/lib/mongodb wiredTiger: engineConfig: cacheSizeGB: 0.5 net: port: 27017 bindIp: 127.0.0.1 security: authorization: enabled # After editing: sudo systemctl restart mongod # Create database user: # mongosh # > use admin # > db.createUser({ # user: 'ratinam_app', # pwd: '<strong-random-password>', # roles: [{ role: 'readWrite', db: 'ratinam' }] # }) # Update MONGODB_URI in .env.production: # MONGODB_URI=mongodb://ratinam_app:<password>@127.0.0.1:27017/ratinam?authSource=admin

## 8.3 PM2 Ecosystem Config

// pm2/ecosystem.config.js module.exports = { apps: [{ name: 'ratinam-api', script: 'server/index.js', cwd: '/var/www/ratinam', instances: 2, exec_mode: 'cluster', watch: false, max_memory_restart: '400M', env_production: { NODE_ENV: 'production', PORT: 3000 }, error_file: '/var/log/ratinam/err.log', out_file: '/var/log/ratinam/out.log', log_file: '/var/log/ratinam/combined.log', log_date_format: 'YYYY-MM-DD HH:mm:ss Z', merge_logs: true, kill_timeout: 5000, listen_timeout: 10000, restart_delay: 1000 }] };

Digital Rubix  ·  Ratinam Crackers  ·  Replit Build Document & Master Prompt  ·  v1.0  ·  April 2026